# Enterprise Network Requirements - Task Assignment

| # | Task | ☑ | Assigned | Status |
| --- | --- | --- | --- | --- |
|  | 1. BUSINESS CONCEPT |  |  |  |
| 1.1 | Define at least three goods | X | James | Done — 3 breed tiers (Basic/Premium/VIP) on website |
| 1.2 | Define at least three services | X | James | Done — Dog Cafe, Dog Yoga, Dog Garden |
|  | 2. PROJECT MANAGEMENT |  |  |  |
| 2.1 | Create Gantt chart | X | James | Done — Team6_Gantt_Chart.xlsx |
| 2.2 | Create network diagram | X | Jason | Done — Team6_Network_Diagram.svg |
| 2.3 | Complete CSET assessment | ☐ | Allegra | Backlog |
| 2.4 | Set up Kanban board | X | James | Done — Kanban_Tasks.md (40 tasks, 7 phases) |
|  | 3. ACCOUNT MANAGEMENT |  |  |  |
| 3.1 | Configure Active Directory | ☐ | Allegra | Backlog — AD/DNS VM at 192.168.1.5, not yet configured |
| 3.2 | Join Windows machines to domain | ☐ | Allegra | Backlog — Waiting on AD setup |
| 3.3 | Join Linux machines to domain | ☐ | Allegra | Backlog — Waiting on AD setup |
| 3.4 | Create admin accounts | ☐ | Allegra | Backlog — Waiting on AD setup |
| 3.5 | Create user accounts | ☐ | Allegra | Backlog — Waiting on AD setup |
| 3.6 | Create guest accounts | ☐ | Allegra | Backlog — Waiting on AD setup |
|  | 4. WEB MANAGEMENT |  |  |  |
| 4.1 | Deploy web server | X | James | Done — XAMPP deployed on WebServer (10.0.1.100) |
| 4.2 | Implement shopping cart | X | James | Done — Session-based cart with AJAX |
| 4.3 | Add goods to website | X | James | Done — 8 dogs across 3 tiers listed |
| 4.4 | Add services to website | X | James | Done — 3 experience packages listed |
|  | 5. DATABASE MANAGEMENT |  |  |  |
| 5.1 | Deploy database server | ☐ | Oscar | Backlog — PostgreSQL not yet installed on DB VM |
| 5.2 | Design data schema | X | Oscar | Done — 9-table schema finalized (Schema_For_Oscar.docx) |
| 5.3 | Demonstrate queries | ☐ | Oscar | Backlog — Waiting on DB deploy |
|  | 6. EMAIL |  |  |  |
| 6.1 | Deploy email server | ☐ | James | Backlog — Need Windows-compatible email solution |
| 6.2 | Provision user email accounts | ☐ | James | Backlog — Waiting on email server |
| 6.3 | Test internal email | ☐ | James | Backlog — Waiting on email server |
|  | 7. AI INFRASTRUCTURE |  |  |  |
| 7.1 | Deploy chatbot on website | X | James | Done — Bark Bot widget + PHP endpoint deployed |
| 7.2 | Integrate Cyberlab GPU API | ☐ | James | Backlog — Needs GPU API credentials from Dr. Nestler |
| 7.3 | Create agentic workflow | ☐ | James / Oscar | Backlog |
| 7.4 | Document workflow logic | ☐ | James | Backlog |
|  | 8. WORKSTATIONS |  |  |  |
| 8.1 | Configure Windows workstation | ☐ | James | Backlog — Client-WIN11 bridge issue (nest05a4) |
| 8.2 | Configure Red Hat workstation | ☐ | Oscar | Backlog |
| 8.3 | Test authentication | ☐ | All | Backlog — Waiting on AD |
| 8.4 | Test email access | ☐ | All | Backlog — Waiting on email |
| 8.5 | Test web/service access | ☐ | All | Backlog |
| 8.6 | Install applications | ☐ | All | Backlog |
|  | 9. ANALYTICS |  |  |  |
| 9.1 | Implement network monitoring | ☐ | Allegra | Backlog — Tracker VM (Zabbix) not set up |
| 9.2 | Implement device monitoring | ☐ | Allegra | Backlog — Waiting on Zabbix |
| 9.3 | Create dashboard | ☐ | Allegra | Backlog — Waiting on Zabbix |
|  | 10. BACKUP & RECOVERY |  |  |  |
| 10.1 | Configure database backups | ☐ | Oscar | Backlog — Waiting on DB deploy |
| 10.2 | Test database restore | ☐ | Oscar | Backlog — Waiting on DB deploy |
|  | 11. NETWORK DOCUMENTATION |  |  |  |
| 11.1 | Create Google Doc | X | James | Done — Team6_Tracker.xlsx (9 tabs) |
| 11.2 | Document configurations | X | James | Done — Tracker VM & Network tab |
| 11.3 | Document credentials | X | James | Done — Tracker Services & Apps tab |
| 11.4 | Document software inventory | X | James | Done — Tracker Software Versions tab |
| 11.5 | Document service configs | X | James | Done — Tracker Connection Strings tab |
|  | 12. VULNERABILITY ASSESSMENT |  |  |  |
| 12.1 | Run vulnerability scan | ☐ | Allegra | Backlog — Week 12 target (before pentest) |
| 12.2 | Complete CSET compliance | ☐ | Allegra | Backlog |
| 12.3 | Document remediation plan | ☐ | Allegra | Backlog |

Team: ______________________ Date Started: ______________