Pentest Week Findings Catalog

IST 4910 Team 6 · April 20–26, 2026

──────────────────────────────

James Ruggles  ·  Jason Cortez-Robles  ·  Oscar Ponce  ·  Allegra Ramirez

21 findings — 20 closed, 1 deferred. One-page summary per finding with attacker source, target, defense layer fired, owner, and outcome. Full per-finding writeups live at Pentest_Week/findings/NNN_*.md.

# Findings Index

| # | Title | Severity | Status | Owner |
| --- | --- | --- | --- | --- |
| 001 | Team 8 SYN scan from 172.31.0.67 | Info | Resolved | Jason / James |
| 002 | Autoblock v2 deployed | Info (action) | Resolved | James |
| 003 | CD2:8888 orphan http.server cleanup | Low | Resolved | Oscar |
| 004 | pf table reconcile gap patched | Medium | Resolved | James + Jason |
| 005 | Autoblock telegram storm root cause | Medium | Resolved | James |
| 006 | Autoblock v4 external-alias cutover | Medium → resolved | Resolved | James + Jason |
| 007 | Team 8 .67→.69 renumber autoblocked | Info | Resolved | James |
| 008 | A1 admin auth hardening | Medium → resolved | Resolved | James |
| 009 | A2 PayPal demo-bypass killed | Medium → resolved | Resolved | James |
| 010 | pgcrypto ABI mismatch workaround | High → resolved | Resolved | Oscar |
| 011 | orders.status CHECK constraint fix | High → resolved | Resolved | Oscar |
| 012 | A3 secrets out of source | Medium → resolved | Resolved | James |
| 013 | A4 Bark Bot prompt-injection guard | Medium → resolved | Resolved | James |
| 014 | A5 SSH-ACL local→in chain fix | Medium → resolved | Resolved | Jason |
| 015 | Autoblock pf scope WAN-only defect | High → resolved | Resolved | Jason + James |
| 016 | DMZ perimeter tightening | Medium → resolved | Resolved | Jason |
| 017 | WebServer Windows Firewall OFF | Medium → OPEN | DEFERRED | Jason |
| 018 | Playbook-driven Day 4 hardening | Medium → resolved | Resolved | All four |
| 019 | Day 4 DMZ pivot contained | Medium → resolved | Resolved | James + Jason |
| 020 | Days 5–6 third+fourth pivots + ARP-spoof | Medium → resolved | Resolved | James |
| 021 | Day 7 LAN→DMZ scan + watcher chain reaction | Medium → resolved | Resolved | James |

# One-page summary per finding

## FIND-001  ·  Team 8 SYN scan from 172.31.0.67

Severity: Info    Status: Resolved    Owner: Jason / James

Day 1 — 63,863 probes from 172.31.0.67 across all major web/SSH/SMB ports; all blocked by Jason's WAN default-deny ruleset. James added IP to autoblock_ip table at 14:31 PDT.

## FIND-002  ·  Autoblock v2 deployed

Severity: Info (action)    Status: Resolved    Owner: James

Day 1 — autoblock v2 with dual detection paths (Suricata eve + filter-log heuristics) deployed at 14:33 PDT after self-finding that v1 had silently crashed overnight.

## FIND-003  ·  CD2:8888 orphan http.server cleanup

Severity: Low    Status: Resolved    Owner: Oscar

Day 1 — 28-day-old Python http.server orphan listening on CD2 port 8888. Self-finding from inventory sweep; no attacker exploitation observed; killed cleanly.

## FIND-004  ·  pf table reconcile gap patched

Severity: Medium    Status: Resolved    Owner: James + Jason

Day 1 — autoblock added IPs to pf but they got cleared mid-day. Self-healing reconcile loop added; v3 deployed with wipe-aware logic.

## FIND-005  ·  Autoblock telegram storm root cause

Severity: Medium    Status: Resolved    Owner: James

Day 1 evening — root cause of v2 reconcile messages every minute traced to OPNsense update_tables.py cron rebuilding pf from empty config.xml alias. v3 made wipes silent.

## FIND-006  ·  Autoblock v4 external-alias cutover

Severity: Medium → resolved    Status: Resolved    Owner: James + Jason

Day 1 22:36 PDT — alias type changed host → external; SSH-push to /var/db/aliastables/autoblock_ip.txt; 100% pf enforcement; reconcile-noise eliminated.

## FIND-007  ·  Team 8 .67→.69 renumber autoblocked

Severity: Info    Status: Resolved    Owner: James

Day 2 — Team 8 renumbered 172.31.0.67 → .69 (same MAC, mDNS); autoblock v4 caught 928 probes across 521 ports on cycle 1. First production save.

## FIND-008  ·  A1 admin auth hardening

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — eliminated plaintext admin password BarkBoss2026!; bcrypt + 3-strike/5-min lockout + HttpOnly+SameSite cookies + session-regenerate.

## FIND-009  ·  A2 PayPal demo-bypass killed

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — server-only PAYPAL_DEMO_MODE gate; client is_demo flag ignored + logged; bypass attempts return HTTP 500 instead of fake success.

## FIND-010  ·  pgcrypto ABI mismatch workaround

Severity: High → resolved    Status: Resolved    Owner: Oscar

Day 2 — pgcrypto broken on DB (OpenSSL ABI mismatch); customers.password_hash is unread by app, so app-level workaround used (literal :pw_hash placeholder).

## FIND-011  ·  orders.status CHECK constraint fix

Severity: High → resolved    Status: Resolved    Owner: Oscar

Day 2 — orders.status='confirmed' violated schema CHECK; mapped to paid (when payment completed) / pending.

## FIND-012  ·  A3 secrets out of source

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — DB / PayPal / Cyberlab creds relocated to /etc/rentadog/admin.env (root:apache 0640); 5 PHP files patched; zero plaintext in docroot.

## FIND-013  ·  A4 Bark Bot prompt-injection guard

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — 4-layer defense: input sanitizer + delimited prompt + SECURITY RULES + output cap. Defensive log on pattern matches.

## FIND-014  ·  A5 SSH-ACL local→in chain fix

Severity: Medium → resolved    Status: Resolved    Owner: Jason

Day 3 08:42 UTC — added 'firewall in name SSH-ACL' to eth4 + eth5 of both routers; 5 cross-zone SSH paths closed; Kali whitelist 8/8 preserved.

## FIND-015  ·  Autoblock pf scope WAN-only defect

Severity: High → resolved    Status: Resolved    Owner: Jason + James

Day 4 05:09 UTC — pf rules extended from WAN-only to opt1 (DMZ) + lan interfaces. Closed 10h 15m bypass window where Team 8 was 'blocked but not blocked' from DMZ.

## FIND-016  ·  DMZ perimeter tightening

Severity: Medium → resolved    Status: Resolved    Owner: Jason

Day 4 05:45 UTC — 6 new pf rules on opt1 (4 pass allowlist + 2 block catchalls); Apache /roundcube lockdown to admin IPs; 13 legit flows verified unbroken.

## FIND-017  ·  WebServer Windows Firewall OFF

Severity: Medium → OPEN    Status: DEFERRED    Owner: Jason

Compensating controls held throughout engagement. Full remediation pending service inventory + WF enable with allow rules. Deferred to next-semester work.

## FIND-018  ·  Playbook-driven Day 4 hardening

Severity: Medium → resolved    Status: Resolved    Owner: All four

Day 4 06:35 UTC — joint sweep: James (Apache UA filter + 5 honeypot files + Rick Roll + confession-bait login + watcher cron) + Allegra (AD audit) + Oscar (DB cred audit). Neutralizes/detects 10+ DOGPARK playbook steps.

## FIND-019  ·  Day 4 DMZ pivot contained

Severity: Medium → resolved    Status: Resolved    Owner: James + Jason

Day 4 16:25 UTC — Team 8 spoofed MAC to 02:11:22:33:44:55 and pivoted to 10.0.1.150; ran ZAP + FFUF + AWS exfil attempt. James deployed dmz_ip_watcher.sh (IP-based) to permanently fix MAC-spoof bypass. Apache inverse-allowlist closed same-subnet bypass.

## FIND-020  ·  Days 5–6 third+fourth pivots + ARP-spoof

Severity: Medium → resolved    Status: Resolved    Owner: James

D5 17:39 UTC — 10.0.1.125 auto-blocked <60s. D6 05:46 UTC — 10.0.1.76 auto-blocked <60s. ARP-spoof on .100 (ephemeral MAC 2a:c5:f2:08:c6:54) flickered then overwritten by legitimate WebServer ARP refresh.

## FIND-021  ·  Day 7 LAN→DMZ scan + watcher chain reaction

Severity: Medium → resolved    Status: Resolved    Owner: James

D7 — 192.168.1.10 ran /24 scan from LAN (2,464 events); OPNsense ARP cache filled with 252 entries; dmz_ip_watcher mass-blocked all 252 in single cycle; Telegram alert silently failed (body too long); autoblock independently caught .10 on cycle 1. Second pivot 192.168.1.101 (16,495 hits, 16,265 UA-blocked) retrieved zero real data.