Deployment & Integration Guide

Rent a Dog E-Commerce Platform

From Local Development to Enterprise Deployment

IST 4910 — Enterprise System Administration

Team 6 — February 2026

# Timeline Overview

This guide covers the complete path from the locally-built website to a fully deployed enterprise application on the Cyberlab network, integrated with PostgreSQL, email, AI services, and hardened for the IST 4620 penetration test.

Key requirement: All VMs must be domain-joined to Active Directory (192.168.1.5). DNS on every VM should point to 192.168.1.5 as primary DNS server. Payments use a third-party service (Stripe test mode) — no credit card data is stored in our database.

| When | What | Depends On | Owner |
| --- | --- | --- | --- |
| Weeks 3–4 | Firewall + routing working | Jason configures OPNsense | Jason |
| Weeks 3–4 | PostgreSQL installed + schema | Oscar sets up Database VM | Oscar |
| Week 5 | Nginx + PHP-FPM on WebServer | Firewall rules in place | James |
| Week 5 | Deploy website files | Nginx running | James |
| Week 6 | Switch hardcoded data to PostgreSQL | DB schema + firewall (5432) | James + Oscar |
| Week 6 | Email server (Postfix/Dovecot) | WebServer accessible | James |
| Weeks 7–8 | Bark Bot GPU API integration | GPU API credentials | James |
| Weeks 7–8 | Agentic workflow deployment | PostgreSQL + Email working | James + Oscar |
| Week 8 | AD user accounts for staff | AD/DNS configured | Allegra |
| Weeks 9–10 | Zabbix monitoring | Tracker VM configured | Allegra |
| Weeks 11–12 | Security hardening | Everything deployed | ALL |
| Week 12 | Self-pentest from Kali | Everything hardened | ALL |
| Weeks 13–14 | IST 4620 pentest | Everything locked down | ALL |
| Week 15 | Final presentation | Remediation report done | ALL |

# Phase 1: Prerequisites (Weeks 3–4)

⚠ IMPORTANT These must happen BEFORE the website can go live. You cannot do anything on the WebServer until Jason’s firewall rules allow traffic between zones.

## 1A. Firewall Rules (Jason)

Jason must configure these OPNsense rules or the WebServer is unreachable:

| Rule | Source | Destination | Port | Why |
| --- | --- | --- | --- | --- |
| Critical | LAN (192.168.1.0/24) | DMZ (10.0.1.0/24) | TCP 80, 443 | Workstations access website |
| Critical | WAN (172.31.0.0/24) | DMZ (10.0.1.0/24) | TCP 80, 443 | External access to website |
| Critical | WebServer (10.0.1.100) | Database (10.0.1.200) | TCP 5432 | PHP connects to PostgreSQL |
| Critical | DMZ (10.0.1.0/24) | LAN (192.168.1.0/24) | TCP 53 | DNS resolution via AD |
| Email | LAN (192.168.1.0/24) | DMZ (10.0.1.0/24) | TCP 25,587,993 | Send/receive email |
| GPU API | WebServer (10.0.1.100) | External | TCP 443 | Bark Bot calls GPU API |
| SSH | LAN (192.168.1.0/24) | DMZ (10.0.1.0/24) | TCP 22 | SSH for deployment |

## 1B. PostgreSQL Setup (Oscar)

Oscar must complete the following on the Database VM (10.0.1.200):

- Install PostgreSQL 15

- Create database: rentadog

- Create app user: rentadog_app (NOT the postgres superuser)

- Create all 9 tables (schema provided below)

- Insert sample data (8 dogs, 3 breeds per tier, 3 experiences)

- Configure pg_hba.conf to allow connections from 10.0.1.100

- Configure postgresql.conf: listen_addresses = 'localhost, 10.0.1.200'

### The 9 Tables Oscar Needs to Create

-- Group 1: Core Business CREATE TABLE breeds ( breed_id SERIAL PRIMARY KEY, name VARCHAR(100) NOT NULL, tier VARCHAR(10) CHECK (tier IN ('Basic','Premium','VIP')), hourly_rate DECIMAL(6,2) NOT NULL, description TEXT ); CREATE TABLE dogs ( dog_id SERIAL PRIMARY KEY, breed_id INTEGER REFERENCES breeds(breed_id), name VARCHAR(100) NOT NULL, age INTEGER, weight DECIMAL(5,1), status VARCHAR(20) DEFAULT 'available', photo_url TEXT ); CREATE TABLE experience_packages ( package_id SERIAL PRIMARY KEY, name VARCHAR(100) NOT NULL, description TEXT, price DECIMAL(6,2) NOT NULL, duration_minutes INTEGER NOT NULL ); -- Group 2: Customers & Orders CREATE TABLE customers ( customer_id SERIAL PRIMARY KEY, first_name VARCHAR(50), last_name VARCHAR(50), email VARCHAR(100) UNIQUE NOT NULL, phone VARCHAR(20), password_hash VARCHAR(255), created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ); CREATE TABLE orders ( order_id SERIAL PRIMARY KEY, customer_id INTEGER REFERENCES customers(customer_id), order_date TIMESTAMP DEFAULT CURRENT_TIMESTAMP, total_amount DECIMAL(8,2), status VARCHAR(20) DEFAULT 'pending' ); CREATE TABLE order_items ( item_id SERIAL PRIMARY KEY, order_id INTEGER REFERENCES orders(order_id), item_type VARCHAR(20), dog_id INTEGER, package_id INTEGER, quantity INTEGER DEFAULT 1, unit_price DECIMAL(6,2), rental_hours INTEGER ); -- Group 3: Scheduling CREATE TABLE availability ( slot_id SERIAL PRIMARY KEY, dog_id INTEGER REFERENCES dogs(dog_id), date DATE, start_time TIME, end_time TIME, is_booked BOOLEAN DEFAULT FALSE ); -- Group 4: Admin/Audit CREATE TABLE activity_log ( log_id SERIAL PRIMARY KEY, user_type VARCHAR(20), user_id INTEGER, action VARCHAR(100), details TEXT, timestamp TIMESTAMP DEFAULT CURRENT_TIMESTAMP ); -- Group 5: AI Agentic Workflow CREATE TABLE contacts ( contact_id SERIAL PRIMARY KEY, name VARCHAR(100), email VARCHAR(100), subject VARCHAR(200), message TEXT, category VARCHAR(50) DEFAULT 'uncategorized', ai_response TEXT, status VARCHAR(20) DEFAULT 'new', created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP, responded_at TIMESTAMP );

💡 TIP Send Oscar this exact schema. The table and column names must match exactly because the PHP code queries against them.

# Phase 2: WebServer Setup (Week 5)

Once Jason’s firewall rules are in place and you can SSH into the WebServer VM (10.0.1.100):

### Step 1: SSH into WebServer

ssh james@10.0.1.100 # From ClientDesktop2 (192.168.1.101) or your laptop

### Step 2: Install Nginx + PHP-FPM

sudo dnf install nginx php-fpm php-pgsql php-json php-mbstring php-curl -y sudo systemctl enable --now nginx sudo systemctl enable --now php-fpm

### Step 3: Configure Nginx

Create /etc/nginx/conf.d/rentadog.conf:

server { listen 80; server_name rentadog.local 10.0.1.100; root /var/www/rentadog; index index.php; location ~* \.(css¦js¦png¦jpg¦jpeg¦gif¦ico¦svg¦woff2?)$ { expires 7d; access_log off; } location ~ \.php$ { fastcgi_pass unix:/run/php-fpm/www.sock; fastcgi_param SCRIPT_FILENAME $document_root$fastcgi_script_name; include fastcgi_params; } location ~ /\.(ht¦git¦claude) { deny all; } location /agents/ { deny all; } }

### Step 4: Create Site Directory and Set Permissions

sudo mkdir -p /var/www/rentadog sudo chown -R nginx:nginx /var/www/rentadog sudo chmod -R 755 /var/www/rentadog

### Step 5: Configure SELinux (RHEL-Specific)

sudo setsebool -P httpd_can_network_connect_db 1 sudo setsebool -P httpd_can_network_connect 1 sudo setsebool -P httpd_can_sendmail 1 sudo chcon -R -t httpd_sys_content_t /var/www/rentadog/

⚠ IMPORTANT SELinux on RHEL will block PHP from connecting to PostgreSQL and the GPU API unless these booleans are set. This is the #1 issue people hit when deploying PHP on RHEL.

### Step 6: Test Nginx

sudo nginx -t sudo systemctl restart nginx curl http://localhost

# Phase 3: Deploy Website Files (Week 5)

Copy the rentadog/ directory contents to /var/www/rentadog/ on the WebServer.

## Transfer Methods

Option A: SCP from your laptop (if routing works):

scp -r ./rentadog/* james@10.0.1.100:/var/www/rentadog/

Option B: SCP via ClientDesktop2 (jump host):

# Laptop → ClientDesktop2 scp -r ./rentadog/* james@192.168.1.101:/tmp/rentadog/ # ClientDesktop2 → WebServer ssh james@192.168.1.101 scp -r /tmp/rentadog/* james@10.0.1.100:/var/www/rentadog/

Option C: Git clone (if you push to a repository):

cd /var/www/rentadog git clone <your-repo-url> .

## What NOT to Copy

- CLAUDE.md — dev notes only

- RENTADOG_UI_DESIGN_PLAN.md — design spec

- DEPLOYMENT_GUIDE.md — this document

- .claude/ — Claude Code config

- Any .md files in the project root

## Post-Deploy Verification

From a workstation browser, verify:

- http://10.0.1.100 — homepage loads

- http://10.0.1.100/pages/breeds.php — breeds page with tier filtering

- Add a dog to cart, go to checkout, verify flow works

- Toggle dark/light mode, test mobile hamburger menu

💡 TIP This satisfies grading requirement #4 (Web Management): “Access website from browser” and “access shopping cart on website.”

# Phase 4: Database Integration (Week 6)

⚠ IMPORTANT This is the most important code change. You are switching from hardcoded arrays in data.php to live PostgreSQL queries. Every page that displays dogs or experiences will break if the column aliases don’t match.

### Step 1: Create includes/db.php

New file — PDO connection to PostgreSQL:

<?php $db_host = '10.0.1.200'; $db_port = '5432'; $db_name = 'rentadog'; $db_user = 'rentadog_app'; $db_pass = 'CHANGE_ME_BEFORE_DEPLOY'; try { $pdo = new PDO( "pgsql:host=$db_host;port=$db_port;dbname=$db_name", $db_user, $db_pass, [PDO::ATTR_ERRMODE => PDO::ERRMODE_EXCEPTION, PDO::ATTR_DEFAULT_FETCH_MODE => PDO::FETCH_ASSOC] ); } catch (PDOException $e) { error_log("DB connection failed: " . $e->getMessage()); die("Technical difficulties. Please try again later."); } ?>

### Step 2: Modify includes/data.php

Replace hardcoded arrays with database queries:

// OLD: $dogs = [['id' => 1, 'name' => 'Biscuit', ...], ...]; // NEW: require_once __DIR__ . '/db.php'; $stmt = $pdo->query(" SELECT d.dog_id as id, d.name, b.name as breed, b.tier, b.hourly_rate as price, d.status, d.photo_url as image, b.description as personality FROM dogs d JOIN breeds b ON d.breed_id = b.breed_id ORDER BY b.tier, d.name "); $dogs = $stmt->fetchAll(); // Same for experiences: $stmt = $pdo->query(" SELECT package_id as id, name, description, price, duration_minutes as duration FROM experience_packages ORDER BY package_id "); $experiences = $stmt->fetchAll();

⚠ IMPORTANT The column aliases (as id, as breed, as price, etc.) MUST match what the existing PHP templates and JavaScript expect. Check every $dog['key'] reference in your templates.

### Step 3: Modify checkout.php to Save Orders to DB

Add order creation when the checkout form is submitted. Insert into customers, orders, and order_items tables.

### Step 4: Modify contact_handler.php to Save to DB

Insert contact form submissions into the contacts table. This is critical because the agentic workflow reads from this table.

💡 TIP This satisfies grading requirement #5 (Database Management): “Access database interface” and “Query database for list of goods and other queries.”

# Phase 5: Email Server (Week 6)

### Step 1: Install Postfix + Dovecot on WebServer

sudo dnf install postfix dovecot -y sudo systemctl enable --now postfix sudo systemctl enable --now dovecot

### Step 2: Create Email Accounts

NOTE: All VMs must be domain-joined to Active Directory (192.168.1.5). These local Linux accounts are for Postfix/Dovecot email delivery only. Authentication for SSH and workstation login should use AD domain credentials. DNS on every VM must point to 192.168.1.5.

sudo useradd -m james.ruggles && sudo passwd james.ruggles sudo useradd -m jason.cortez && sudo passwd jason.cortez sudo useradd -m oscar.ponce && sudo passwd oscar.ponce sudo useradd -m allegra.ramirez && sudo passwd allegra.ramirez

### Step 3: Configure Postfix

Key settings in /etc/postfix/main.cf:

myhostname = mail.rentadog.local mydomain = rentadog.local myorigin = $mydomain inet_interfaces = all mydestination = $myhostname, localhost.$mydomain, localhost, $mydomain mynetworks = 10.0.1.0/24, 192.168.1.0/24, 127.0.0.0/8

### Step 4: Configure Dovecot

Key settings in /etc/dovecot/dovecot.conf:

protocols = imap listen = * mail_location = maildir:~/Maildir

### Step 5: DNS Records Needed (Allegra — AD/DNS Server)

rentadog.local. A 10.0.1.100 mail.rentadog.local. A 10.0.1.100 rentadog.local. MX 10 mail.rentadog.local.

### Step 6: Test from Workstations

Install Thunderbird on ClientDesktop1 (Win11). Configure: james.ruggles@rentadog.local, IMAP/SMTP: 10.0.1.100. Send email to oscar.ponce@rentadog.local.

💡 TIP This satisfies grading requirement #6 (Email): “Compose and send email to other user. Check that it is received.”

# Phase 6: AI Infrastructure (Weeks 7–8)

This covers grading requirement #7 — the NEW requirement from Dr. Nestler. Three components: AI Chatbot, GPU API Integration, and Agentic Workflow.

## 6A. Bark Bot — GPU API Integration

Current state: Bark Bot works with keyword-based responses in api/chat.php. Need to swap in real GPU API calls.

Prerequisites:

- Get GPU API credentials from Dr. Nestler or lab admin

- Get the API endpoint URL

- Ask Jason to add firewall rule: WebServer → GPU API endpoint (port 443)

Modify api/chat.php to call the GPU API with a system prompt containing Rent a Dog business knowledge (breeds, tiers, pricing, hours, policies). Include a fallback to keyword-based responses if the API is unreachable.

| Requirement | How It’s Satisfied |
| --- | --- |
| AI Chatbot | Bark Bot widget on every page — customer asks questions, gets AI responses |
| GPU API Integration | api/chat.php sends prompts to Cyberlab GPU API and returns responses |

## 6B. Agentic Workflow — Customer Service Automation

File: agents/customer_service.py — runs as a cron job every 5 minutes on WebServer.

Workflow:

- Reads new contact form submissions from the contacts table in PostgreSQL

- Sends each message to GPU API for AI categorization (pricing, booking, complaint, general)

- If confidence > 80% and it’s a simple question: auto-responds via email (Postfix)

- If it’s a complaint or complex issue: escalates to staff email, does NOT auto-respond

- Logs all actions to /var/log/rentadog-agent.log

### Set Up the Cron Job

# Install Python dependencies sudo pip3 install psycopg2-binary requests # Add cron job crontab -e */5 * * * * /usr/bin/python3 /var/www/rentadog/agents/customer_service.py \ >> /var/log/rentadog-agent.log 2>&1

| Requirement | How It’s Satisfied |
| --- | --- |
| Agentic Workflow | Python script autonomously: reads contacts → categorizes with AI → decides to auto-respond or escalate → sends email |

# Phase 7: Security Hardening (Weeks 11–12)

⚠ IMPORTANT These fixes MUST be completed before the IST 4620 pentest in weeks 13–14. The 2025 pentest report found default credentials as the #1 vulnerability (CVSS 9.3, Critical).

## HIGH Priority — XSS Vulnerabilities

Fix renderCartItems() in main.js (~lines 398–420) and showToast() (~lines 450–453). Replace all innerHTML with textContent or safe DOM manipulation.

## MEDIUM Priority — CSRF Protection

Add CSRF tokens to every form (contact, checkout, cart actions). Generate token in session, embed as hidden input, validate on every POST.

## MEDIUM Priority — POST-only Cart Actions

In cart-actions.php, reject GET requests with HTTP 405 Method Not Allowed.

## LOW Priority — Session Hardening

Set session cookie flags: httponly, secure (if HTTPS), samesite=Strict, use_strict_mode.

## Credential Changes (ALL Team Members)

Before week 13, change EVERY default password:

| System | Default Credentials | Owner |
| --- | --- | --- |
| OPNsense | root / opnsense | Jason |
| VyOS Routers | vyos / vyos | Jason |
| PostgreSQL | postgres / postgres | Oscar |
| Zabbix | Admin / zabbix | Allegra |
| All RHEL SSH | (default passwords) | ALL |
| Windows AD | (admin passwords) | Allegra |
| rentadog_app (DB user) | (app password) | Oscar |

# Phase 8: Grading Checklist — All 12 Requirements

Here is exactly what gets assessed and how the project covers each requirement:

| # | Requirement | Measure (from Task List) | How We Satisfy It |
| --- | --- | --- | --- |
| 1 | Business Concept | List of 3 goods + 3 services submitted | Basic/Premium/VIP dog rentals + Dog Cafe/Yoga/Garden |
| 2 | Project Management | Gantt chart, Visio diagram, CSET, Kanban | MS Project, Visio, CSET tool report, Kanban_Tasks.md |
| 3 | Account Management | Log in as admin, user, guest | AD accounts: admin.ruggles, staff.cortez, guest |
| 4 | Web Management | Access website, shopping cart, purchase | Website at 10.0.1.100 with working cart and checkout |
| 5 | Database Management | Access DB interface, query for goods | psql on 10.0.1.200, query breeds/dogs/experiences |
| 6 | Email | Send email between users, verify receipt | Postfix/Dovecot, Thunderbird on workstations |
| 7 | AI Infrastructure | Chatbot, GPU API, agentic workflow | Bark Bot + GPU API + customer_service.py cron |
| 8 | Workstations | Win + RHEL, auth, email, website access | ClientDesktop1 (Win11) + ClientDesktop2 (RHEL) |
| 9 | Analytics | Network/device monitoring, dashboard | Zabbix on Tracker VM with all 10 hosts |
| 10 | Backup & Recovery | pg_dump backup + successful restore | Python backup script + cron + test restore |
| 11 | Network Docs | Comprehensive documentation | Team6_Tracker.xlsx (9 tabs) + change log |
| 12 | Vuln Assessment | Scanning from SecurityDesktop | Nmap + OpenVAS from Kali against all VMs |

# Coordination — Messages for Teammates

Copy-paste these messages to your teammates:

## Message to Jason (Network Lead)

Hey Jason, before I can deploy the website I need these firewall rules on OPNsense: • LAN → DMZ on ports 22, 80, 443 (SSH + HTTP) • WebServer (10.0.1.100) → Database (10.0.1.200) on port 5432 • WebServer → external on port 443 (for GPU API calls) • WAN → DMZ on ports 80, 443 (external website access) • LAN → DMZ on ports 25, 587, 993 (email) Can you set these up this week?

## Message to Oscar (Database Lead)

Hey Oscar, I need the PostgreSQL database set up on the Database VM (10.0.1.200): • Database name: rentadog • App user: rentadog_app with a password you choose • 9 tables — I’ll send you the exact CREATE TABLE statements • Sample data — I’ll send the INSERT statements too • Allow connections from 10.0.1.100 in pg_hba.conf The table/column names need to match exactly because my PHP code queries against them.

## Message to Allegra (Security & Monitoring Lead)

Hey Allegra, when you set up AD/DNS, I’ll need: • DNS A record: rentadog.local → 10.0.1.100 • DNS MX record: rentadog.local → mail.rentadog.local • AD user accounts: admin.ruggles, staff.cortez, staff.ponce, staff.ramirez, guest Also when Zabbix is up, add the WebServer (10.0.1.100) as a monitored host.

# Quick Reference — What Goes Where

| Component | VM | IP | Port | Owner |
| --- | --- | --- | --- | --- |
| Website (Nginx + PHP) | WebServer | 10.0.1.100 | 80/443 | James |
| PostgreSQL database | Database | 10.0.1.200 | 5432 | Oscar |
| Email (Postfix/Dovecot) | WebServer | 10.0.1.100 | 25/587/993 | James |
| Bark Bot chat endpoint | WebServer | 10.0.1.100 | (same as web) | James |
| Agentic workflow (cron) | WebServer | 10.0.1.100 | N/A | James |
| GPU API | External | TBD | 443 | James |
| Active Directory + DNS | AD/DNS | 192.168.1.5 | 53/389/636 | Allegra |
| Zabbix monitoring | Tracker | 192.168.1.10 | 80 | Allegra |
| OPNsense firewall | Firewall | 192.168.2.2 | 443 (admin) | Jason |
| Kali pentesting | SecurityDesktop | 172.31.0.100 | N/A | Allegra |

# Order of Operations Summary

| Week | Who | Task | Verification |
| --- | --- | --- | --- |
| 3–4 | Jason | Configure OPNsense firewall rules | Ping WebServer from LAN |
| 3–4 | Oscar | Install PostgreSQL + create schema + sample data | psql queries return data |
| 3–4 | Allegra | AD accounts + DNS records | nslookup rentadog.local works |
| 5 | James | Install Nginx + PHP-FPM on WebServer | curl http://localhost returns page |
| 5 | James | Deploy website files to /var/www/rentadog/ | Browser loads site from workstation |
| 6 | James | Create db.php, modify data.php for DB queries | Site shows dogs from database |
| 6 | James | Modify checkout.php to save orders | Order appears in orders table |
| 6 | James | Install Postfix + Dovecot, create email accounts | Send/receive test email |
| 7–8 | James | Get GPU API creds, modify chat.php | Bark Bot gives AI responses |
| 7–8 | James | Deploy customer_service.py + cron | Contact form → auto-response email |
| 9–10 | Allegra | Zabbix on Tracker, monitor all VMs | Dashboard shows all 10 hosts |
| 9–10 | Oscar | Python backup script + cron + test restore | pg_dump runs, restore verified |
| 11–12 | ALL | Change all default credentials | Old passwords no longer work |
| 11–12 | James | Fix XSS, CSRF, session security | No innerHTML, CSRF tokens on forms |
| 11–12 | ALL | SSH hardening on all RHEL VMs | Root login disabled, key auth only |
| 12 | Allegra | Run Nmap + OpenVAS from Kali | Scan reports generated |
| 13–14 | ALL | IST 4620 pentest — hands off | Respond to findings |
| 15 | ALL | Final presentation | Demo working site end-to-end |

— End of Deployment Guide —

Created February 22, 2026 — IST 4910 Final Project — Team 6