TEAM 6 Rent a Dog Project Blueprint E-Commerce Business • IST 4910 • Spring 2026 Dr. Vincent Nestler • CSUSB

| James Ruggles | Jason Cortez-Robles | Oscar Ponce | Allegra Ramirez |
| --- | --- | --- | --- |

February 2026

# Table of Contents

1.  Business Overview  ......  2

2.  Team Role Assignments  ......  3

3.  The 3 Goods & 3 Services  ......  4

4.  Database Schema  ......  5

5.  Website & Shopping Cart Plan  ......  7

6.  Network & VM Assignments  ......  8

7.  Task Breakdown by Phase  ......  10

8.  Task Ownership Matrix  ......  14

9.  Timeline (15-Week Gantt)  ......  15

10.  Security Hardening Plan  ......  16

11.  Python Automation & AI Scripts  ......  17

12.  Deliverables Checklist  ......  18

# 1. Business Overview

Rent a Dog is an e-commerce business offering dog rentals by breed tier and curated experience packages. Customers can rent dogs by the hour or day, or book group experiences like Dog Cafe, Dog Yoga, and Dog Garden sessions. The business also sells dog supplies (food, toys, accessories).

## Business Model

The business has two primary revenue streams:

•  Dog Rentals — Hourly and daily rentals across three breed tiers (Rare, Common, Mixed)

•  Experience Packages — Curated group and individual experiences (Cafe, Yoga, Garden)

•  Dog Supplies — Food, toys, and accessories sold through the online store

## Pricing Structure

Dog Rental Tiers

| Breed Tier | Hourly Rate | Daily Rate | Example Breeds |
| --- | --- | --- | --- |
| Rare | $50/hr | $300/day | Tibetan Mastiff, Samoyed, Akita |
| Common | $40/hr | $240/day | Golden Retriever, Labrador, Beagle |
| Mixed | $30/hr | $180/day | Labradoodle, Goldendoodle, Puggle |

Experience Packages

| Experience | Individual | Group (Size) | Duration |
| --- | --- | --- | --- |
| Dog Cafe | $55 | $180 (4–6 people) | 2 hours |
| Dog Yoga | $65 | $180 (3–4 people) | 1.5 hours |
| Dog Garden | $30 | $60 (2–4 people) | 1 hour |

# 2. Team Role Assignments

Note: These assignments reflect team preferences shared so far. James wants web/UI work, Jason did the networking setup, Oscar likes databases and math. Allegra’s role can be adjusted once her preferences are known.

James Ruggles — Web & Application Lead

VMs: WebServer (10.0.1.100), ClientDesktop1 (Win11)

Graded Categories: Web Management, Email, Workstations (Win11)

•  Install and configure Nginx + PHP on WebServer

•  Build the Rent a Dog website with shopping cart (vibe coding / web UI)

•  Create product pages for 3 goods + 3 services

•  Set up Postfix/Dovecot email server on WebServer

•  Create email accounts for all team members

•  Configure ClientDesktop1 (Win11) with browser + Thunderbird

•  Test website and email from client workstation

- Build Bark Bot AI chatbot (JS widget + PHP API + GPU API integration)

- Build customer service agentic workflow (with Oscar)

Why this assignment? James wants to learn vibe coding and web UI — the website and shopping cart are the perfect hands-on opportunity. Comfortable with everything, so he can flex to help elsewhere.

Jason Cortez-Robles — Network & Infrastructure Lead

VMs: Router-WAN, Router-LAN, Firewall (OPNsense)

Graded Categories: Business Concept (shared), Project Management, Vulnerability Assessment (network)

•  Configure both VyOS routers (static routes, NAT)

•  Configure all OPNsense firewall rules (10 rules across 3 zones)

•  Enable Suricata IDS/IPS on OPNsense

•  Verify all 10 VMs can ping each other

•  Network documentation (IP, subnet, gateway, DNS per device)

•  Visio network diagram

•  Support pentest remediation for network-level findings

Why this assignment? Jason already configured the networking setup (Address Table) and knows the bridge/interface layout. Natural fit to continue as network lead.

Oscar Ponce — Database & Scripting Lead

VMs: Database (10.0.1.200), ClientDesktop2 (RHEL)

Graded Categories: Database Management, Workstations (RHEL)

•  Install and configure PostgreSQL on Database VM

•  Create all database tables (dogs, customers, bookings, experiences, products, payments)

•  Enable pgcrypto encryption for sensitive data

•  Write SQL queries demonstrating JOINs and business logic

•  Write Python automation scripts (backup, log monitor, health check)

•  Configure ClientDesktop2 (RHEL) with browser + email client + Python

•  Set up pg_dump backup to Tracker VM

Why this assignment? Oscar likes database work and math — perfect for PostgreSQL queries, data modeling, and Python automation (backup scripts, analytics, health checks).

Allegra Ramirez — Security, Monitoring & Documentation Lead

VMs: AD/DNS (Win Server), Tracker (Zabbix), SecurityDesktop (Kali)

Graded Categories: Account Management (AD), Analytics (Zabbix), Backup/Recovery, Change Management, Vulnerability Assessment

•  Set up Active Directory with admin/staff/guest accounts and Group Policy

•  Configure DNS on Windows Server

•  Install and configure Zabbix on Tracker VM

•  Set up rsyslog centralized logging to Tracker

•  Run vulnerability scans (Nmap, OpenVAS) from SecurityDesktop

•  Change all default credentials across all VMs

•  SSH hardening on all RHEL VMs

•  Manage Kanban board, Gantt chart, change management log

•  Write System Security Plan (SSP)

Why this assignment? AD/DNS, monitoring, and security are interconnected — AD provides the accounts that Zabbix monitors and Kali tests.

# 3. The 3 Goods & 3 Services

The task list requires at least 3 goods and 3 services. Here’s how Rent a Dog maps to this requirement:

## 3 Goods (Physical/Purchasable Products)

| # | Good | Description | Price Range |
| --- | --- | --- | --- |
| G1 | Dog Food | Wet, dry, and fresh varieties from multiple brands | $15–$65 |
| G2 | Dog Toys | Soft toys, hard toys, balls, fetch toys | $8–$35 |
| G3 | Dog Accessories | Clothes, bowls, food mats, beds, home goods | $12–$80 |

## 3 Services (Bookable/Experiential)

| # | Service | Description | Price Range |
| --- | --- | --- | --- |
| S1 | Dog Rental | Rent a dog by breed tier (Rare/Common/Mixed) per hour or day | $30–$300 |
| S2 | Experience Packages | Dog Cafe, Dog Yoga, Dog Garden — individual or group | $30–$180 |
| S3 | Dog Grooming | Basic Wash, Plus Wash, Pro Wash for rented or customer dogs | $25–$75 |

Shopping Cart Requirement: All 6 items above will be purchasable/bookable through the website shopping cart. Dog Rentals and Experiences use a date/time picker for scheduling. Goods use a standard add-to-cart flow.

# 4. Database Schema

PostgreSQL on the Database VM (10.0.1.200) will host all application data. The schema is designed with proper relational design: foreign keys, normalized tables, and JOINs for reporting.

## Entity Relationship Overview

The database has 8 core tables organized into three groups:

Customer & Authentication

| Table | Key Columns | Purpose |
| --- | --- | --- |
| customers | customer_id (PK), email, password_hash, first_name, last_name, phone, created_at | Customer accounts and login credentials |
| addresses | address_id (PK), customer_id (FK), street, city, state, zip, is_default | Shipping/billing addresses linked to customers |

Dog Inventory & Rentals

| Table | Key Columns | Purpose |
| --- | --- | --- |
| dogs | dog_id (PK), name, breed, breed_tier (rare/common/mixed), age, weight, temperament, photo_url, available | All dogs available for rental with tier classification |
| rentals | rental_id (PK), customer_id (FK), dog_id (FK), start_time, end_time, duration_type (hourly/daily), total_price, status | Dog rental bookings with time tracking |

Experiences & Products

| Table | Key Columns | Purpose |
| --- | --- | --- |
| experiences | experience_id (PK), type (cafe/yoga/garden), date, time_slot, capacity, booked_count, individual_price, group_price | Bookable experience sessions with availability tracking |
| experience_bookings | booking_id (PK), customer_id (FK), experience_id (FK), party_size, is_group, total_price | Links customers to their experience reservations |
| products | product_id (PK), name, category (food/toys/accessories), description, price, stock_qty, image_url | Physical goods in the online store |

Orders & Payments

| Table | Key Columns | Purpose |
| --- | --- | --- |
| orders | order_id (PK), customer_id (FK), order_date, total_amount, status (pending/paid/shipped/complete), shipping_address_id (FK) | Shopping cart orders combining goods and service bookings |
| order_items | item_id (PK), order_id (FK), product_id (FK, nullable), rental_id (FK, nullable), experience_booking_id (FK, nullable), quantity, unit_price, line_total | Line items linking orders to products, rentals, or experiences |
| payments | payment_id (PK), order_id (FK), amount, payment_method, transaction_ref, paid_at | Payment records for completed transactions |

## Key JOIN Queries for Demo

These queries demonstrate the relational design for the graded database demo:

•  Customer Order History — JOIN orders + order_items + products/rentals/experiences to show a customer’s full purchase and booking history

•  Dog Availability Report — JOIN dogs + rentals (WHERE status = ‘active’) to show which dogs are currently rented vs. available

•  Revenue by Category — JOIN order_items + products/rentals/experiences, GROUP BY category to show revenue breakdown (goods vs. rentals vs. experiences)

•  Experience Capacity Check — JOIN experiences + experience_bookings to show remaining spots per session

•  Top Customers — JOIN customers + orders, SUM(total_amount) to find highest-spending customers

pgcrypto: Customer passwords and payment references will be encrypted using PostgreSQL’s pgcrypto extension. Use gen_salt(‘bf’) + crypt() for password hashing.

# 5. Website & Shopping Cart Plan

The Rent a Dog website runs on Nginx + PHP on the WebServer VM (10.0.1.100). It serves as the customer-facing storefront and admin backend.

## Website Pages

| Page | Purpose | Key Features |
| --- | --- | --- |
| Home | Landing page | Hero banner, featured dogs, upcoming experiences, call-to-action buttons |
| Dogs for Rent | Browse rentable dogs | Filter by breed tier, view dog profiles with photos, “Rent Now” button |
| Experiences | Browse experience packages | Calendar view of upcoming sessions, “Book Now” with party size selector |
| Shop | Browse goods | Product grid with categories (food/toys/accessories), add-to-cart |
| Cart & Checkout | Shopping cart | Cart summary, date/time picker for rentals/experiences, checkout form |
| My Account | Customer dashboard | Order history, upcoming rentals, manage profile and addresses |
| Admin Panel | Staff backend | Manage dogs, view bookings, update inventory, revenue reports |

## Technology Stack

•  Web Server: Nginx 1.24+ (reverse proxy + static files)

•  Application: PHP 8.x (server-side rendering) or WooCommerce on WordPress

•  Database Connection: PHP PDO connecting to PostgreSQL on 10.0.1.200:5432

•  Email Integration: PHP mail() via local Postfix on same server

•  Security: HTTPS (self-signed cert for lab), input sanitization, CSRF tokens

Shopping Cart Demo For the graded demo, the cart must support: adding goods (quantity), booking rentals (dog + date/time), booking experiences (date + party size), and a checkout flow that creates an order + order_items in PostgreSQL.

# 6. Network & VM Assignments

All 10 VMs are on Team 6’s Cyberlab nest (nest06). Manual IP configuration — no DHCP. All VMs must be domain-joined to Active Directory (192.168.1.5). DNS on every VM should point to 192.168.1.5 as primary DNS server.

| VM | IP Address | OS | Owner | Role |
| --- | --- | --- | --- | --- |
| Router-WAN | 172.31.0.1 | VyOS | Jason | WAN gateway |
| SecurityDesktop | 172.31.0.100 | Kali Linux | Allegra | Pentesting & vuln scanning |
| Firewall | 192.168.2.2 | OPNsense | Jason | Zone isolation, NAT, IDS/IPS |
| WebServer | 10.0.1.100 | RHEL | James | Website + email server |
| Database | 10.0.1.200 | RHEL | Oscar | PostgreSQL database |
| Router-LAN | 192.168.1.1 | VyOS | Jason | LAN gateway |
| AD/DNS | 192.168.1.5 | Win Server | Allegra | Active Directory + DNS |
| ClientDesktop1 | 192.168.1.100 | Windows 11 | James | Staff workstation |
| ClientDesktop2 | 192.168.1.101 | RHEL | Oscar | Staff workstation |
| Tracker | 192.168.1.10 | RHEL | Allegra | Zabbix monitoring + rsyslog |

## Network Zones

| Zone | Subnet | VMs |
| --- | --- | --- |
| WAN | 172.31.0.X/24 | Router-WAN (.1), SecurityDesktop (.100) |
| Firewall Transit | 192.168.2.X/24 | Firewall (.2), Router-LAN eth4 (.1) |
| DMZ | 10.0.1.X/24 | WebServer (.100), Database (.200) |
| Internal LAN | 192.168.1.X/24 | Router-LAN eth5 (.1), AD/DNS (.5), Tracker (.10), ClientDesktop1 (.100), ClientDesktop2 (.101) |

## Firewall Rules (OPNsense)

These 10 rules must be configured on OPNsense to connect all three zones. Note: All VMs must have DNS set to 192.168.1.5 (AD/DNS server) and be domain-joined to Active Directory.

| # | Source | Destination | Ports | Action | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | LAN | DMZ | TCP 80, 443 | ALLOW | Web access |
| 2 | LAN | DMZ | TCP 25, 587, 993 | ALLOW | Email |
| 3 | DMZ | LAN | TCP 53 | ALLOW | DNS resolution |
| 4 | DMZ | LAN | TCP 389, 636 | ALLOW | LDAP/AD auth |
| 5 | WebServer | Database | TCP 5432 | ALLOW | PostgreSQL |
| 6 | Database | ANY | ALL | DENY | No DB outbound |
| 7 | WAN | DMZ | TCP 80, 443 | ALLOW | External web |
| 8 | WAN | LAN | ALL | DENY | Block WAN→LAN |
| 9 | LAN | WAN | TCP 80, 443 | ALLOW | Internet access |
| 10 | ANY | ANY | ALL | DENY | Default deny |

# 7. Task Breakdown by Phase

All 40 Kanban tasks organized by phase with owner assignments and estimated timeframes.

Current Sprint: Getting Started (Now)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 1 | Choose business concept (3 goods + 3 services) | ALL | DONE — Rent a Dog |
| 2 | Assign team roles / VM ownership | ALL | This document |
| 3 | Log into every VM at least once | ALL | Everyone must do this individually |
| 4 | Get all 10 VMs pinging each other | Jason (lead) | Firewall rules + routing config |

Phase 1: Project Management (Weeks 1–2) (Weeks 1–2)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 5 | Create Gantt chart (MS Project) | Allegra | Timeline for all 15 weeks |
| 6 | Create Visio network diagram | Jason | Include all 10 VMs, IPs, zones |
| 7 | Build network documentation | Jason | IP, subnet, gateway, DNS per device |
| 8 | Start change management log | Allegra | Google Doc shared with team |

Phase 2: Core Infrastructure (Weeks 3–4) (Weeks 3–4)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 9 | Configure VyOS Router-WAN (static routes) | Jason | WAN side routing |
| 10 | Configure VyOS Router-LAN (static + reverse routes) | Jason | LAN side routing |
| 11 | Configure OPNsense firewall rules (all 10 rules) | Jason | Zone isolation, NAT, DNS passthrough |
| 12 | Set up AD/DNS on Windows Server | Allegra | Domain, OU structure, DNS zones |
| 13 | Configure ClientDesktop1 (Win11) | James | Join domain, browser, Thunderbird |
| 14 | Configure ClientDesktop2 (RHEL) | Oscar | Network config, browser, email, Python |

Phase 3: Services (Weeks 5–8) (Weeks 5–8)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 15 | Install & configure Nginx on WebServer | James | Reverse proxy, PHP-FPM, SSL |
| 16 | Install & configure PostgreSQL on Database VM | Oscar | Users, databases, pgcrypto |
| 17 | Build website with shopping cart | James | All pages, cart, checkout flow |
| 18 | Set up Postfix/Dovecot email on WebServer | James | SMTP + IMAP for internal email |
| 19 | Create email accounts for staff | James | One account per team member |
| 20 | Create AD user accounts (admin/staff/guest) | Allegra | Proper permissions per role |

Phase 4: AI Infrastructure (Weeks 7–10) ← NEW

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 21 | Build Bark Bot chat widget (frontend JS + PHP API endpoint) | James | Customer-facing AI chatbot |
| 22 | Integrate Bark Bot with Cyberlab GPU API for inference | James | API calls to GPU cluster |
| 23 | Train/configure Bark Bot with Rent a Dog knowledge | James | Breeds, pricing, FAQs |
| 24 | Build customer service agentic workflow | James / Oscar | Python: categorize, auto-respond |
| 25 | Test Bark Bot end-to-end | James | Widget → PHP → GPU API → response |
| 26 | Test agentic workflow | James / Oscar | Contact → AI categorize → respond/escalate |

Phase 5: Monitoring & Backup (Weeks 9–10) (Weeks 9–10)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 27 | Install & configure Zabbix on Tracker VM | Allegra | Monitor all 10 VMs |
| 28 | Set up rsyslog centralized logging to Tracker | Allegra | Aggregate logs from all RHEL VMs |
| 29 | Set up database backup (pg_dump → Tracker) | Oscar | Automated cron job via Python |
| 30 | Test full database restore from backup | Oscar | Document restore procedure |

Phase 6: Hardening & Scripting (Weeks 11–12) (Weeks 11–12)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 31 | Change ALL default credentials | Allegra (lead) + ALL | OPNsense, VyOS, PostgreSQL, Zabbix, SSH, AD |
| 32 | SSH hardening on all RHEL VMs | Allegra | Disable root, key-based auth, restrict users |
| 33 | Write Python automation scripts | Oscar | Backup, log monitor, health check (min 1) |
| 34 | Run Nmap port scans from Kali | Allegra | Full scan of all VMs, document open ports |
| 35 | Run OpenVAS vulnerability scan from Kali | Allegra | Full vuln scan, remediate findings |
| 36 | Enable Suricata IDS/IPS on OPNsense | Jason | Intrusion detection rules |

Phase 7: Pentest & Final (Weeks 13–15) (Weeks 13–15)

| # | Task | Owner | Notes |
| --- | --- | --- | --- |
| 37 | Write System Security Plan (SSP) | Allegra | Full security documentation |
| 38 | Pentest by IST 4620 (be ready!) | ALL | Network must be hardened and running |
| 39 | Write pentest remediation report | ALL | Document findings + fixes |
| 40 | Prepare & deliver final presentation | ALL | Live demo of working Rent a Dog site |

# 8. Task Ownership Matrix

Summary of how the 12 graded task categories map to team members:

| # | Graded Category | Primary Owner | Support |
| --- | --- | --- | --- |
| 1 | Business Concept | ALL | — |
| 2 | Project Management | Allegra | Jason (Visio, network docs) |
| 3 | Account Management (AD) | Allegra | — |
| 4 | Web Management | James | — |
| 5 | Database Management | Oscar | — |
| 6 | Email | James | — |
| 7 | AI Infrastructure | James | — |
| 8 | Workstations | James (Win11) + Oscar (RHEL) | — |
| 9 | Analytics (Zabbix) | Allegra | — |
| 10 | Backup & Recovery | Oscar (pg_dump) + Allegra (verify) | — |
| 11 | Change Management | Allegra | ALL log their changes |
| 12 | Vulnerability Assessment | Allegra (scans) + Jason (firewall) | — |

## Workload Balance

| Team Member | Primary Categories | VMs Owned | Task Count |
| --- | --- | --- | --- |
| James | 4 (Web, Email, Workstation-Win, AI Infrastructure) | 2 (WebServer, ClientDesktop1) | 7 |
| Jason | 3 (Networking, Diagrams, Vuln-Network) | 3 (Router-WAN, Router-LAN, Firewall) | 10 |
| Oscar | 3 (Database, Scripting, Workstation-RHEL) | 2 (Database, ClientDesktop2) | 8 |
| Allegra | 5 (AD, Analytics, Backup, Change Mgmt, Vuln-Scans) | 3 (AD/DNS, Tracker, SecurityDesktop) | 12 |

Allegra has the most categories but several are lightweight (change management = maintaining a log, backup verification = one test). Jason has fewer categories but the firewall configuration is the most complex single task in the project.

# 9. Timeline (15-Week Gantt)

High-level timeline aligned with the course schedule:

| Weeks | Phase | Key Milestones | Lead |
| --- | --- | --- | --- |
| 1–2 | Planning & Setup | Business chosen, roles assigned, all VMs accessible, Kanban live | ALL |
| 3–4 | Core Infrastructure | All VMs pinging, firewall rules active, AD/DNS running | Jason + Allegra |
| 5–6 | Web + Database | Nginx serving pages, PostgreSQL tables created, basic site running | James + Oscar |
| 7–8 | Full Services | Shopping cart working, email functional, accounts created | James + Oscar |
| 7–10 | AI Infrastructure ← NEW | Bark Bot chatbot live, GPU API connected, agentic workflow running | James + Oscar |
| 9–10 | Monitoring + Backup | Zabbix dashboards live, rsyslog flowing, backups automated | Allegra + Oscar |
| 11–12 | Hardening + Scripts | All creds changed, SSH hardened, Python scripts running, Suricata on | ALL |
| 13 | Pentest | IST 4620 pentests your network — everything must be up and hardened | ALL (defend) |
| 14 | Remediation | Fix any findings from pentest, write remediation report | ALL |
| 15 | Presentation | Final presentation with live demo of Rent a Dog website | ALL |

Critical Deadlines Week 12: ALL hardening must be complete before pentest. Week 13: Network must be 100% operational for IST 4620 pentest. Week 15: Final presentation with working demo.

# 10. Security Hardening Plan

Based on the 2025 pentest report, default credentials were the #1 finding (CVSS 9.3, Critical). This plan must be completed before week 13.

## Credential Changes (CRITICAL)

| System | Default Credentials | Owner | Priority |
| --- | --- | --- | --- |
| OPNsense | root / opnsense | Jason | Week 11 |
| VyOS Router-WAN | vyos / vyos | Jason | Week 11 |
| VyOS Router-LAN | vyos / vyos | Jason | Week 11 |
| PostgreSQL | postgres / postgres | Oscar | Week 11 |
| Zabbix | Admin / zabbix | Allegra | Week 11 |
| All RHEL VMs (SSH) | default passwords | Allegra (lead) | Week 11 |
| Windows Server AD | admin password | Allegra | Week 11 |
| Web Application | app admin account | James | Week 11 |

## SSH Hardening (All RHEL VMs)

Edit /etc/ssh/sshd_config on WebServer, Database, ClientDesktop2, and Tracker:

•  PermitRootLogin no

•  PasswordAuthentication no (use key-based auth)

•  PermitEmptyPasswords no

•  ClientAliveInterval 300 / ClientAliveCountMax 2

•  AllowUsers <specific usernames only>

## Vulnerability Scanning Schedule

| When | Tool | Scope | Owner |
| --- | --- | --- | --- |
| Weekly (weeks 3+) | Nmap | Port scan all 10 VMs | Allegra |
| Bi-weekly (weeks 5+) | OpenVAS | Full vulnerability scan | Allegra |
| Week 12 (pre-pentest) | Nmap + OpenVAS + Nikto | Comprehensive scan + remediate ALL findings | Allegra + ALL |

# 11. Python Automation & AI Scripts

At least one Python script is required for the Scripting category. Here are three scripts planned for the Rent a Dog project:

## Script 1: Database Backup (Required)

Owner: Oscar  |  Runs on: Database VM (10.0.1.200)  |  Schedule: Daily via cron

•  Uses subprocess to run pg_dump for the rentadog database

•  Compresses output with gzip and timestamps the filename

•  Copies backup to Tracker VM (192.168.1.10) via SCP to /backups/

•  Rotates old backups (keeps last 7 days)

•  Sends email alert on failure via Postfix

## Script 2: Network Health Check

Owner: Oscar  |  Runs on: ClientDesktop2 (192.168.1.101)  |  Schedule: Every 15 min via cron

•  Pings all 10 VMs and checks for response

•  Checks key ports (80 on WebServer, 5432 on Database, 53 on AD/DNS)

•  Logs results to /var/log/health_check.log

•  Sends email alert if any VM is unreachable

## Script 3: Failed Login Monitor

Owner: Oscar  |  Runs on: Tracker VM (192.168.1.10)  |  Schedule: Hourly via cron

•  Parses /var/log/auth.log (via rsyslog centralized logs) for failed SSH attempts

•  Counts failures per source IP in last hour

•  If > 5 failures from same IP, sends email alert to admin

•  Appends summary to change management log

# 13. Deliverables Checklist

Everything that needs to be completed and turned in for the final project:

| # | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| 1 | Functional Rent a Dog website with shopping cart | James | Week 8 |
| 2 | PostgreSQL database with all 8+ tables and demo queries | Oscar | Week 8 |
| 3 | Email server with working accounts | James | Week 8 |
| 4 | Active Directory with admin/staff/guest accounts + Group Policy | Allegra | Week 4 |
| 5 | OPNsense firewall with all 10 rules + Suricata IDS/IPS | Jason | Week 4 (rules) / Week 12 (Suricata) |
| 6 | Zabbix monitoring dashboards | Allegra | Week 10 |
| 7 | Centralized logging (rsyslog to Tracker) | Allegra | Week 10 |
| 8 | Database backup automation (Python + pg_dump) | Oscar | Week 10 |
| 9 | Database restore test (documented) | Oscar | Week 10 |
| 10 | Python automation scripts (min 1, targeting 3) | Oscar | Week 12 |
| 11 | All default credentials changed | Allegra (lead) | Week 11 |
| 12 | SSH hardening on all RHEL VMs | Allegra | Week 12 |
| 13 | Nmap + OpenVAS scans completed | Allegra | Week 12 |
| 14 | Visio network diagram | Jason | Week 2 |
| 15 | Gantt chart | Allegra | Week 2 |
| 16 | Network documentation (all 10 VMs) | Jason | Week 2 |
| 17 | Change management log | Allegra + ALL | Ongoing |
| 18 | System Security Plan (SSP) | Allegra | Week 13 |
| 19 | Pentest remediation report | ALL | Week 14 |
| 21 | Bark Bot AI chatbot on website | James | Week 10 |
| 22 | GPU API integration (Cyberlab) | James | Week 10 |
| 23 | Customer service agentic workflow | James / Oscar | Week 10 |
| 20 | Final presentation + live demo | ALL | Week 15 |

Let’s build Rent a Dog! Roles can be fine-tuned once Allegra’s preferences are known. Everyone should log into every VM at least once!