Rubric → Deliverables Map

IST 4910 Team 6 · Spring 2026

──────────────────────────────

James Ruggles  ·  Jason Cortez-Robles  ·  Oscar Ponce  ·  Allegra Ramirez

Maps every checkbox in the IST 4910 Task Assignment to the artifact(s) and team owner(s) that satisfy it. Use this to point graders at evidence.

## Status legend

✓ Delivered  ·  ◐ Partial / pending screenshot  ·  ⏷ Deferred  ·  ✗ Not yet

## 1. Business Concept

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 1.1 | Define ≥3 goods | ✓ | James | Blueprint + pages/dogs.php (Basic / Premium / VIP) |
| 1.2 | Define ≥3 services | ✓ | James | Blueprint + pages/services.php (Cafe / Park / Adventure Walk) |

## 2. Project Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 2.1 | Gantt chart | ◐ | All | Slide 2 — pending screenshot from Planning timeline |
| 2.2 | Network diagram | ✓ | Jason | Deliverables/Team6_Network_Diagram.svg |
| 2.3 | CSET assessment | ◐ | All | Pending CSET tool export for Slide 4 |
| 2.4 | Kanban board | ✓ | All | Archive/Planning/Kanban_Tasks.md |

## 3. Account Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 3.1 | Configure Active Directory | ✓ | Allegra | Reports/AD_DNS_Changes.docx; SSP §6.1 |
| 3.2 | Join Windows machines | ✓ | James + Allegra | CD1 domain-joined to nestlerteam6.local |
| 3.3 | Join Linux machines | ✓ | Oscar + Allegra | CD2 domain-joined via SSSD (S16) |
| 3.4 | Admin accounts | ✓ | Allegra | Tracker AD Users sheet — Administrator |
| 3.5 | User accounts | ✓ | Allegra | Tracker AD Users sheet — james / allegra / oscar / jason |
| 3.6 | Guest accounts | ✓ | Allegra | guest1 / guest2 (in 4910-01-TEAM6.docx) |

## 4. Web Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 4.1 | Deploy web server | ✓ | James | XAMPP / Apache 2.4.58 on 10.0.1.100 |
| 4.2 | Shopping cart | ✓ | James | pages/cart.php + PayPal Sandbox checkout |
| 4.3 | Goods on website | ✓ | James | pages/dogs.php |
| 4.4 | Services on website | ✓ | James | pages/services.php |
| 4.5 | Help desk web page | ✓ | James | pages/helpdesk.php + admin_helpdesk.php |

## 5. Database Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 5.1 | Deploy database server | ✓ | Oscar | PostgreSQL 17 on 10.0.1.200 |
| 5.2 | Design schema | ✓ | Oscar | Archive/schema_for_oscar.md |
| 5.3 | Demonstrate queries | ✓ | Oscar + James | Live PDO queries from website |

## 6. Email

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 6.1 | Deploy email server | ✓ | James + Allegra | MailEnable Standard 10.56 on WebServer |
| 6.2 | Provision user mailboxes | ✓ | Allegra | 5 mailboxes; cross-network Thunderbird tested |
| 6.3 | Test internal email | ✓ | Allegra | Verified Session 13 |

## 7. AI Infrastructure

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 7.1 | Deploy chatbot on website | ✓ | James | Bark Bot widget; Reports/BarkBot_Report.docx |
| 7.2 | Integrate Cyberlab GPU API | ✓ | James | dolphin3:latest; bearer in admin.env |
| 7.3 | Agentic workflow | ✓ | James | barkbot_process.php intent classifier |
| 7.4 | Document workflow | ✓ | James | BarkBot_Report.docx; FIND-013 |

## 8. Workstations

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 8.1 | Configure Windows workstation | ✓ | James + Allegra | CD1 with Office, Thunderbird, Chrome |
| 8.2 | Configure RHEL workstation | ✓ | Oscar | CD2 with SSSD, Firefox, Thunderbird |
| 8.3 | Test authentication | ✓ | Allegra | Both clients log in with domain creds |
| 8.4 | Test email access | ✓ | Allegra | Both clients verified Send/Recv |
| 8.5 | Test web/service access | ✓ | All | rentadog.local + helpdesk verified from both |
| 8.6 | Install applications | ✓ | All | Per-VM list in Tracker.xlsx |

## 9. Analytics

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 9.1 | Network monitoring | ✓ | Jason | Suricata 7.0.8 (34,353 sigs); Reports/Suricata_Deployment_Report.docx |
| 9.2 | Device monitoring | ✓ | Oscar | Zabbix server + agents on all 9 VMs |
| 9.3 | Dashboard | ✓ | Oscar | Zabbix web dashboard |

## 10. Backup & Recovery

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 10.1 | Configure DB backups | ✓ | Oscar | script1_database_backup_secure.py daily 2AM |
| 10.2 | Test DB restore | ✓ | Oscar | Reports/DB_Restore_Test.docx |

## 11. Network Documentation

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 11.1 | Master ref doc | ✓ | All | Deliverables/Team6_System_Security_Plan_SSP.docx |
| 11.2 | Document configurations | ✓ | All | Team6_Changes_Summary.docx + 25 Reports/ |
| 11.3 | Document credentials | ✓ | All | Tracker.xlsx VM & Network + AD Users + Connection Strings |
| 11.4 | Software inventory | ✓ | All | Tracker Software Versions sheet; SSP §4.2 |
| 11.5 | Service configs | ✓ | All | Per-service docs in Reports/ |

## 12. Vulnerability Assessment

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 12.1 | Run vulnerability scan | ✓ | All | Vuln_Assessment.docx; Pentest_Week/findings (21 findings) |
| 12.2 | CSET compliance | ◐ | All | Pending final CSET score export |
| 12.3 | Remediation plan | ✓ | All | SSP §11; FIND-008…014; FIND-021 §9 |

# Pentest Week Specific Deliverables

| Deliverable | Status | File |
| --- | --- | --- |
| Engagement tracker | ✓ | Pentest_Week/REPORT_TRACKER.md |
| 21 finding writeups | ✓ | Pentest_Week/findings/001…021.md |
| Final engagement report | ✓ | Deliverables/Pentest_Week_Final_Report.docx |
| SSP §11 update | ✓ | Deliverables/SSP_Section_11_Penetration_Testing.docx |
| Slide deck content | ✓ | Pentest_Week/SLIDE_DECK_CONTENT.md |
| Rubric verification (this doc) | ✓ | Deliverables/Rubric_Deliverables_Map.docx |

# What's left to ship

CSET tool export — pre-pentest score, post-hardening score (rubric 12.2 + Slide 4)

Gantt chart screenshot — Slide 2

Drop SLIDE_DECK_CONTENT.md into the design tool — produces final 6-slide deck

(Optional) FIND-021 follow-up patches to dmz_ip_watcher.sh