Rent a Dog

Enterprise Network — Final Project Submission

──────────────────────────────

James Ruggles  ·  Jason Cortez-Robles  ·  Oscar Ponce  ·  Allegra Ramirez

IST 4910 — Enterprise System Administration

California State University, San Bernardino · Spring 2026

Dr. Vincent Nestler, Instructor

Version 2.0 — Post-Pentest Final  ·  April 27, 2026

# Executive Summary

Team 6 designed, built, hardened, and successfully defended a full enterprise network for Rent a Dog — a fictional dog rental e-commerce business — over a 21-week semester culminating in a 7-day live-fire penetration test against an LLM-augmented red team adversary.

## Engagement outcome

| Metric | Value |
| --- | --- |
| Successful intrusions | 0 |
| Compromised user accounts | 0 |
| Webshells / RCE achieved | 0 |
| Real data exfiltrated | 0 bytes (only honeypot bait) |
| Customer-impacting outages | 1 (PayPal CSP, resolved same day) |
| Total attacker probes blocked | 80,000+ events |
| Findings logged + remediated | 21 (20 closed, 1 deferred) |
| Hosts confirmed uncompromised | 9 of 9 |

The engagement validated a 7-layer defense-in-depth posture covering OPNsense pf, Suricata IDS, Apache app-layer hardening, host-level firewalld, AD account policy, the autoblock IR pipeline, and a deception-layer of honeypot files. Across 7 days, no single layer caught every attack — each member's domain caught attacks the others missed.

## Team contributions at a glance

| Member | Domain | Subsystem(s) |
| --- | --- | --- |
| James Ruggles | Web Application Security & IR Coordination | WebServer · Apache · Bark Bot · honeypot layer · autoblock v4 · IR ops |
| Jason Cortez-Robles | Network & Firewall Architecture | OPNsense · VyOS · Suricata · pf rules · network diagram |
| Oscar Ponce | Database & Linux Hardening | DatabaseServer · PostgreSQL · firewalld · Python automation suite · CD2 |
| Allegra Ramirez | Identity, Account & Email Management | AD/DNS · domain policy · account baseline · LDAP · email server provisioning |

# Table of Contents

Right-click → Update Field to populate the table of contents.

(In Word: right-click the field → Update Field to populate page numbers.)

# Part I — System Security Plan (SSP)

# 1. System Overview

## 1.1 System Name and Purpose

The Rent a Dog enterprise network is a fully simulated small business network designed and deployed by Team 6 as part of IST 4910 at California State University, San Bernardino. The system supports all operations for Rent a Dog, a fictional dog rental business offering dog breed tiers, experience packages (Dog Cafe, Dog Yoga, Dog Garden), e-commerce checkout, internal email, AI-assisted customer service, and IT monitoring.

The network provides web presence, database services, internal communications, centralized user authentication, and security monitoring in a multi-zone enterprise architecture.

## 1.2 System Boundaries

The system consists of nine production virtual machines organized into three network zones, all hosted on the CSUSB Cyberlab Proxmox environment (pve.cyberlab.csusb.edu).

WAN Zone (172.31.0.0/24) — External-facing, internet-connected segment

DMZ Zone (10.0.1.0/24) — Web server, database, and application services

Internal LAN Zone (192.168.1.0/24) — Staff workstations, AD/DNS, and monitoring

## 1.3 Network Topology

Figure: Team 6 network diagram — three security zones with OPNsense and VyOS routers

## 1.4 Domain and DNS

Active Directory Domain: nestlerteam6.local

Website DNS Zone: rentadog.local (www.rentadog.local and mail.rentadog.local resolve to 10.0.1.100)

DNS Forwarders: 8.8.8.8 and 1.1.1.1

Reverse lookup zones configured for 192.168.1.x (LAN) and 10.0.1.x (DMZ)

# 2. System Roles and Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Allegra Ramirez | AD/DNS Administrator | Active Directory setup, DNS zones, Group Policy, user accounts, account baseline cleanup, AD security audit, email mailbox provisioning, LDAP signing enforcement |
| James Ruggles | Web/Security Administrator + IR Coordinator | WebServer, website development, email server, Bark Bot AI, Apache hardening, web app A1–A4 closures, autoblock pipeline, honeypot layer, Day 7 forensic review, IR coordination |
| Oscar Ponce | Database Administrator | PostgreSQL database, Zabbix server, Python automation scripts, database backups, Linux Tier 2 firewalld, ClientDesktop2 RHEL, DB cred audit |
| Jason Cortez-Robles | Network Administrator | VyOS routers (WAN and LAN), OPNsense firewall rules, NAT configuration, network segmentation, Suricata deployment, pf scope and DMZ perimeter (FIND-014, 015, 016) |
| Dr. Vincent Nestler | Instructor / Authorizing Official | Project oversight, final authorization, pentest coordination |

# 3. Information Types and Data Classification

## 3.1 Data Types

| Data Type | Description | Classification | Location |
| --- | --- | --- | --- |
| Customer Records | Guest names, phone numbers, PayPal sandbox credentials | Confidential | PostgreSQL DB (10.0.1.200) |
| User Credentials | AD user accounts, SSH keys, service passwords | Highly Confidential | AD Server (192.168.1.5) |
| Website Content | Dog breed listings, experience packages, shopping cart | Public | WebServer (10.0.1.100) |
| Email Communications | Internal staff email via MailEnable | Internal | WebServer (10.0.1.100) |
| Help Desk Tickets | Support requests submitted via helpdesk.php | Internal | PostgreSQL DB (10.0.1.200) |
| Network Logs | Zabbix metrics, Suricata IDS alerts, rsyslog entries | Internal | DatabaseServer (10.0.1.200) |
| Database Backups | Automated pg_dump backups via Python cron | Confidential | DatabaseServer (10.0.1.200) |
| Configuration Files | VM configurations, firewall rules, AD GPOs | Highly Confidential | Distributed across VMs |

# 4. Operational Environment

## 4.1 Hardware and Virtualization

All virtual machines are hosted on the CSUSB Cyberlab Proxmox VE 9.1.7 cluster, node ncl4, under the nestlerteam6 resource pool. All networking is manually configured — no DHCP. IP addresses are statically assigned.

## 4.2 Software Inventory

| VM | Key Software | Version | Owner |
| --- | --- | --- | --- |
| WebServer (10.0.1.100) | Apache (XAMPP), PHP, MailEnable, OpenSSH, Zabbix Agent | Apache 2.4.58, PHP 8.2.12, MailEnable 10.56 | James |
| DatabaseServer (10.0.1.200) | PostgreSQL, Zabbix Server, Python, SSSD, firewalld | PostgreSQL 17.9, Zabbix 7.0.25 | Oscar |
| AD/DNS Server (192.168.1.5) | Active Directory, DNS Server, OpenSSH, Zabbix Agent | Windows Server 2025, FSMO all roles | Allegra |
| OPNsense Firewall | OPNsense, Suricata IDS/IPS, SNMP, bsnmpd | OPNsense 25.1, Suricata 7.0.8 | Jason |
| Router-WAN / Router-LAN | VyOS, SNMP, SSH | VyOS (current) | Jason |
| Kali SecurityDesktop (172.31.0.100) | Nmap, OpenVAS, Metasploit, iptables, Tailscale | Kali Linux (current) | James |
| ClientDesktop1 (192.168.1.100) | Windows 11, OpenSSH, Zabbix Agent | Windows 11 | James |
| ClientDesktop2 (192.168.1.51) | RHEL 10, SSSD, Zabbix Agent, Python | RHEL 10 | Oscar |

# 5. Firewall and Network Security Architecture

Figure: Firewall architecture — OPNsense + VyOS Tier 3

## 5.1 OPNsense Firewall Rules

The OPNsense firewall (172.31.0.2) enforces zone isolation between WAN, DMZ, and LAN. Owner: Jason. Pf rules are default-deny with explicit allowlists.

| Source | Destination | Ports | Action | Purpose |
| --- | --- | --- | --- | --- |
| WAN (172.31.0.0/24) | DMZ (10.0.1.100) | TCP 80, 443 | ALLOW | External web access |
| LAN (192.168.1.0/24) | DMZ (10.0.1.0/24) | TCP 80, 443 | ALLOW | Internal web access |
| LAN | DMZ | TCP 25, 587, 143, 110 | ALLOW | Staff email access |
| DMZ | LAN | TCP 53 | ALLOW | DNS resolution via AD |
| DMZ | LAN | TCP 389, 636 | ALLOW | LDAP authentication |
| DMZ WebServer | DMZ Database | TCP 5432 | ALLOW | PostgreSQL queries |
| All VMs | DatabaseServer (10.0.1.200) | TCP 10050, 10051 | ALLOW | Zabbix monitoring |
| WAN | LAN | ALL | DENY | No direct WAN→LAN access |
| DMZ DB | ANY untrusted | all except firewalld-allowlisted | DROP (host-fw) | Tier 2 firewalld (Oscar) |
| ANY | ANY | ALL | DENY | Default deny rule |

## 5.2 NAT Port Forwards

WAN port 80 forwarded to 10.0.1.100:80 (HTTP)

WAN port 443 forwarded to 10.0.1.100:443 (HTTPS)

## 5.3 Suricata IDS/IPS

Suricata v7.0.8 runs on OPNsense in IPS mode (Jason). 15 rulesets / 34,353 alert signatures across ET Open + abuse.ch. All rules in alert mode for pentest-week evidence collection. Logs to /var/log/suricata/eve.json.

## 5.4 VyOS Router Configuration

Two VyOS routers (Jason). Router-WAN (172.31.0.1) handles internet connectivity; Router-LAN (192.168.1.1) handles internal LAN routing. SSH key-based auth. SNMP community 'team6lab2026' for Zabbix. Tier 3 SSH-ACL bound to both 'in' and 'local' chains on eth4 + eth5 (FIND-014).

## 5.5 Kali Security Desktop

Kali Linux (172.31.0.100, James). iptables DROP policy on INPUT, allowing only loopback, established, Tailscale (100.66.45.46), and ICMP. iptables-persistent for boot persistence.

# 6. Access Control and Identity Management

Figure: Active Directory + DNS architecture

## 6.1 Active Directory

AD domain nestlerteam6.local on Windows Server 2025 at 192.168.1.5 (Allegra). All FSMO roles held by this single DC. Domain-joined machines:

| Computer Name | OS | IP | Join Method |
| --- | --- | --- | --- |
| WIN-LLE76FGA4UL (DC) | Windows Server 2025 | 192.168.1.5 | Primary DC |
| DESKTOP-HJEAFGC | Windows 11 | 192.168.1.100 | Standard domain join |
| DATABASE | RHEL 10 | 10.0.1.200 | adcli + SSSD |
| WEBSERVER | Windows Server 2025 | 10.0.1.100 | Offline djoin |
| CLIENT-LINUX | RHEL 10 | 192.168.1.51 | adcli + SSSD |

## 6.2 User Accounts

| Username | Full Name | Status | Role |
| --- | --- | --- | --- |
| Administrator | Domain Administrator | Enabled | Full domain admin |
| allegra | Allegra Ramirez | Enabled | Staff user — DogStaff group (21-char) |
| james | James Ruggles | Enabled | Staff user (20-char) |
| guest1 | Guest User 1 | Enabled | Guest demo account |
| guest2 | Guest User 2 | Enabled | Guest demo account |
| Guest (built-in) | Windows built-in | Disabled | Leave disabled |
| krbtgt | Kerberos service | Disabled | System-managed KDC account |

## 6.3 Organizational Units and Group Policy

Three OUs: Domain Controllers (system-managed), Allegra (Allegra's account/objects), Staff (staff accounts). DogStaff security group for centralized permissions. GPOs: Default Domain Policy, Default Domain Controllers Policy, Staff Policy, Manager Policy. Domain policy: MinPasswordLength 14, complexity, lockout 5/30 min, history 10, max age 90 days.

## 6.4 SSH Key-Based Authentication

All VMs configured for SSH key auth. Password authentication disabled on RHEL (Oscar). Kali holds ed25519 + RSA 4096 keys for all VMs (James). Root SSH disabled on RHEL.

# 7. Application Security

## 7.1 Rent a Dog Website

Figure: Helpdesk subsystem — public ticket form + admin queue

Apache 2.4.58 + PHP 8.2.12 on WebServer (James). Hardened during pentest week (FIND-008/009/012/013/018):

8 dog breeds × 3 tiers; experience packages (Dog Cafe, Dog Yoga, Dog Garden)

Session-based shopping cart with AJAX

PayPal Sandbox checkout with server-only PAYPAL_DEMO_MODE gate (FIND-009)

Contact form with agentic AI categorization

Help desk ticket system at /pages/helpdesk.php

Apache hardening: TraceEnable Off, ServerTokens Prod, scanner UA filter (FIND-018)

Honeypot layer: 5 decoy files + Rick Roll panel + confession-bait login

## 7.2 Bark Bot AI Assistant

Figure: Bark Bot AI workflow — Cyberlab GPU API integration

Bark Bot JS chat widget (James) on every page. Communicates with chat.php → Cyberlab GPU API (dolphin3:latest model). Agentic workflow (barkbot_process.php) with 4-layer prompt-injection defense (FIND-013): input sanitizer + delimited prompt + SECURITY RULES + output cap.

## 7.3 Email Server

Figure: MailEnable email subsystem

MailEnable Standard 10.56 on WebServer (Allegra). SMTP 25/587, IMAP 143, POP3 110. Five rentadog.local mailboxes provisioned. Webmail at http://mail.rentadog.local. Cross-network Thunderbird testing verified.

## 7.4 Database Security

Figure: PostgreSQL database subsystem

PostgreSQL 17.9 on DatabaseServer (Oscar). Two databases: rentadog (14 tables + seed) and zabbix (203 tables). Restricted user 'rentadog_app' with SELECT/INSERT/UPDATE only. WebServer connects via PDO. SELinux httpd_can_network_connect_db enabled. Firewalld opens only required ports (80, 5432, 10050, 10051). DB cred audit (FIND-018) confirmed: no MySQL surface, PostgreSQL rejects defaults, port 5432 closed to Kali.

# 8. Monitoring and Logging

## 8.1 Zabbix Monitoring

Figure: Zabbix monitoring topology

Zabbix Server 7.0.25 on DatabaseServer (Oscar). Web frontend via httpd + PHP-FPM. Agents on all VMs report to 10.0.1.200:10051. SNMP on OPNsense + both VyOS routers (community 'team6lab2026').

## 8.2 Suricata IDS Logging

Suricata events to eve.json in JSON format (Jason). All 34K loaded rules in alert mode (not drop) — intentional pentest-week posture. Manual-install workflow documented in Reports/Suricata_Deployment_Report.docx after upstream cyberlab block on OPNsense WAN TLS to Fastly-hosted rule sources.

## 8.3 Python Automation Scripts

Four scripts running via cron (Oscar):

Daily backup script (script1) — pg_dump with compression, daily 2AM cron

Hourly login monitor (script3) — parses auth.log, sends alerts

AI workflow processor (script4) — Bark Bot categorization, every 30 min

Health check (script2) — VM availability, every 15 min on CD2

## 8.4 Change Management Log

All configuration changes documented in Team6_Tracker.xlsx (Change Log sheet) with date, change, VM/device affected, responsible team member, reason, and completion status.

# 9. Backup and Recovery

| Component | Details |
| --- | --- |
| What is backed up | PostgreSQL database (pg_dump), VM configuration files |
| Backup location | /home/playerone/backups/ on DatabaseServer (local 7-day retention) |
| Backup frequency | Daily automated via Python cron (Oscar) |
| Retention policy | 7 daily backups, rotate oldest |
| Restore tested | Yes — full database restore Weeks 10-12 |
| Recovery objective | Database recovery within 24 hours |
| Owner | Oscar (script1, restore-test, evidence in DB_Restore_Test.docx) |

# 10. Security Hardening

## 10.1 Credential Management

All default credentials replaced with 30-character randomly generated passwords stored in 1Password (Sessions 16–19, all members). Critical S21d finding (Jason): OPNsense stored root credentials in two locations — remediated via OPNsense's local_user_set_password + write_config helpers, which update both stores atomically.

## 10.2 SSH Hardening

Figure: SSH hardening + Tier 3 SSH-ACL on VyOS routers

| Control | Status | Systems Applied | Owner |
| --- | --- | --- | --- |
| PermitRootLogin no | Implemented | All RHEL VMs | Oscar |
| PasswordAuthentication no | Implemented | All RHEL VMs, Kali | Oscar / James |
| Key-based authentication (ed25519) | Implemented | All VMs | James |
| RSA 4096-bit keys (legacy VyOS/OPNsense) | Implemented | VyOS, OPNsense | Jason |
| SSH enabled at boot | Implemented | All VMs via rc.conf / service | Oscar / James |
| Client idle timeout | Implemented | ClientAliveInterval 300, CountMax 2 | All |

## 10.3 Firewall Hardening

Kali iptables: DROP policy on INPUT, allowing only loopback, established/related, Tailscale, ICMP. Tier 2 firewalld on DB and CD2 (Oscar, Session 21). OPNsense pf rules extended to opt1 (DMZ) + lan during engagement (FIND-015, Jason).

## 10.4 Vulnerability Assessment

Pre-engagement: Nmap baseline + Nikto on WebServer (Session 18). OpenVAS scheduled bi-weekly. A1–A5 audit closures (FIND-008/009/010/011/012/013/014) before pentest week. Post-engagement: 21 findings with full remediation evidence in Pentest_Week/findings/.

## 10.5 CSET Compliance Assessment

[ PLACEHOLDER — INSERT CSET PRE-PENTEST + POST-HARDENING SCORE GRAPHS HERE  ·  Run CSET tool, export pre/post score charts as PNG, and embed below. ]

CSET assessment uses the NIST CSF Tier baseline + COBIT control mapping. The team maintains evidence artifacts for every implemented control across §11.4 deliverables.

# 11. Penetration Testing

A structured 7-day penetration test was conducted by Team 8 (IST 4620 red team) against the Rent a Dog enterprise network from April 20 through April 26, 2026, using the OpenClaw + Qwen LLM + ZAP + FFUF toolkit per the DOGPARK Phase 1–3 playbook.

## 11.1 Engagement Scope and Prerequisites

Prerequisites completed before engagement:

All default credentials replaced — 30-character per-host passwords on all 9 VMs (Sessions 16–19, all members)

SSH hardening on all RHEL VMs (Session 19, Oscar lead)

Suricata IDS/IPS — 34,353 alert signatures (Session 21c, Jason lead)

Vulnerability scan + A1–A5 audit closures (Session 18–21, James + Allegra + Oscar)

Account baseline (Session 20, Allegra) — 7 stale local + 3 stale AD accounts purged; MinPasswordLength 14; lockout 5/30

Tier 2 host firewalld on DB + CD2 (Session 21, Oscar)

OPNsense dual-password-store remediation (Session 21d, Jason)

Autoblock v4 IR pipeline (Session 22, James + Jason)

## 11.2 Engagement Results — Top-Line

| Metric | Value |
| --- | --- |
| Engagement duration | 7 days (April 20 – April 26, 2026) |
| Successful intrusions | 0 |
| Compromised accounts | 0 |
| Webshells deployed | 0 |
| Data exfiltrated | 0 bytes of real data |
| Findings logged | 21 (20 closed + 1 deferred) |
| Total attacker probes blocked | 80,000+ |
| Unique attacker IPs caught | 10 |
| Distinct attacker MACs cycled | 4 |
| pf autoblock_ip table size | 254 entries |
| Worst-case detection latency | ~60 seconds |
| Hosts confirmed uncompromised | 9 of 9 |

## 11.3 Attacker Activity Profile

| Day | Source IP(s) | Zone | Outcome |
| --- | --- | --- | --- |
| 1–2 | 172.31.0.67, .69 | WAN | Manual block + autoblock v4 first save (64,791 probes) |
| 4 | 10.0.1.67, .69 | DMZ | Bypassed for 10h 15m (FIND-015) — closed by Jason |
| 4 | 10.0.1.150 (MAC-spoofed) | DMZ | James's IP-based watcher (FIND-019) |
| 5 | 10.0.1.125 | DMZ | Auto-blocked <60s |
| 6 | 10.0.1.76 + ARP-spoof on .100 | DMZ | Auto-blocked; ARP did not persist |
| 6 | 192.168.1.67 | LAN | Suricata + autoblock |
| 7 | 192.168.1.10 | LAN | Full /24 scan (2,464 events) — autoblock cycle 1 |
| 7 | 192.168.1.101 | LAN | 16,495 hits — 16,265 UA-blocked at app layer |

## 11.4 Defensive Layers (Owner)

| Layer | Owner |
| --- | --- |
| OPNsense pf default-deny | Jason |
| Suricata IDS/IPS (34,353 sigs) | Jason |
| Autoblock v4 (filter-log + Suricata feed) | James + Jason |
| dmz_ip_watcher.sh (60s cron, IP-based) | James |
| Apache UA filter | James |
| Honeypot layer | James (with cred-pattern review by Allegra) |
| IR Watcher Telegram channel | James (OpenClaw CLI) |
| Tier 2 firewalld (DB + CD2) | Oscar |
| Tier 3 VyOS SSH-ACL | Jason |
| AD lockout + password policy + audit | Allegra |

## 11.5 Honeypot Performance — Confirmed Deception

Day 4 honeypot deployment (James lead, with cred-pattern review by Allegra and DB schema-pattern review by Oscar) produced a documented attacker self-confession on Day 5: Team 8's Qwen LLM extracted the fake DB credentials from /.env and posted ENV_EXTRACTION_COMPLETE telemetry to its own Discord channel claiming success. Both extracted credentials were fake.

ENV_EXTRACTION_COMPLETE ... User: rentadog_svc, Pass: Sp4nk3rChoc0l4teStrut2026!. Also found mail creds. DB server port closed - access blocked. Honeytokens identified (ADMIN_TOKEN/BACKUP_TOKEN - avoid).  — Team 8 Qwen LLM, Day 5

"Nestler Team 6 what have you done to me 🥲"  — MAXIMO PODER, Team 8 attacker operator, DOGPARK Discord general chat, 08:28 PDT Day 4

## 11.6 Customer Service Continuity

TKT-00008 (Day 6, James lead) — customer reported PayPal checkout failure traced to Day 4 CSP hardening blocking the PayPal SDK. Resolution: CSP allowlist expanded to *.paypal.com. Customer back to good state same day.

## 11.7 Open Findings Carried Forward

FIND-017 — WebServer Windows Firewall OFF (Jason). Compensating controls held throughout the engagement. Full remediation deferred to next-semester remediation work pending service inventory.

## 11.8 Remediation Plan

Post-engagement remediation tasks:

dmz_ip_watcher.sh Telegram body fix — truncate to first 10 entries (James)

dmz_ip_watcher.sh thundering-herd guard (James + Jason)

Apache log → autoblock feeder — close UA-only-block detection blind spot (James)

Production-reachability heartbeat in Python automation suite (Oscar)

WebServer Windows Firewall enablement with proper allow rules (Jason — FIND-017)

## 11.9 Conclusion

The Rent a Dog enterprise network successfully defended against a 7-day red-team penetration test executed by an LLM-augmented attacker. All 21 logged findings were closed except one deferred host-firewall enablement. Defense-in-depth, playbook-driven preparation, and architectural alignment with the platform were the three principal contributors to the zero-compromise outcome.

# 12. Known Issues and Residual Risks

| Issue | Severity | Status | Mitigation |
| --- | --- | --- | --- |
| Duplicate SID on WEBSERVER (offline djoin) | Low | Known / Accepted | No functional impact |
| ClientDesktop2 IP discrepancy | Low | Resolved | Live IP is 192.168.1.51 |
| PayPal Sandbox in test mode | Informational | By Design | All transactions sandbox-only |
| SSH zombie on ClientDesktop1 | Low | Resolved | OpenSSH reinstalled S16 |
| WebServer Windows Firewall OFF (FIND-017) | Medium | DEFERRED | Compensating controls held |
| Telegram alert length-limit silent fail (FIND-021) | Low | REMEDIATION PLANNED | Truncate IP list with (+N more) |
| UA-only-block detection blind spot (FIND-021) | Low | REMEDIATION PLANNED | Add Apache log → autoblock feeder |

# 13. Security Control Summary

| Control Category | Control | Status |
| --- | --- | --- |
| Access Control | Active Directory with role-based OUs and Group Policy | Implemented |
| Access Control | SSH key-based authentication, root login disabled | Implemented |
| Access Control | Restricted DB user with minimal permissions | Implemented |
| Audit & Accountability | Zabbix monitoring across all VMs | Implemented |
| Audit & Accountability | Suricata IDS/IPS event logging to eve.json | Implemented |
| Audit & Accountability | Change management log maintained | Implemented |
| Configuration Management | All default credentials replaced | Implemented |
| Configuration Management | Static IP configuration, no DHCP | Implemented |
| Contingency Planning | Daily PostgreSQL backups with 7-day retention | Implemented |
| Contingency Planning | Restore tested and verified | Implemented |
| Identification & Authentication | AD domain authentication for all staff | Implemented |
| Identification & Authentication | SSSD for Linux domain join | Implemented |
| Incident Response | Autoblock v4 IR pipeline + Telegram | Implemented |
| Incident Response | Python login monitor with alerting | Implemented |
| System Protection | OPNsense firewall with default-deny policy | Implemented |
| System Protection | Tier 2 firewalld on DB + CD2 | Implemented |
| Vulnerability Management | Pre-pentest full scan and remediation | Implemented |
| Penetration Testing | 7-day live-fire engagement (Apr 20-26, 2026) | Completed (zero compromise) |

# 14. Document Control

This document was prepared by Team 6 for IST 4910 at California State University, San Bernardino, Spring 2026. All information herein pertains to a simulated academic network environment and is for educational purposes only.

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | March 2026 | Allegra Ramirez | Initial draft — system overview and roles |
| 0.5 | April 13, 2026 | Team 6 | Added security controls, firewall rules, monitoring |
| 1.0 | April 19, 2026 | Team 6 | Final v1 — all sections complete |
| 1.1 | April 19, 2026 | James (technical edits) | Corrections against live system state |
| 2.0 | April 27, 2026 | Team 6 (post-pentest) | Final master submission — Section 11 expanded with engagement results, full pentest report integrated as Part II, appendices added, blue theme, equitable team attribution, FIND-021 added |

# Part II — Pentest Week Engagement Report

Detailed day-by-day narrative of the 7-day live-fire engagement (April 20-26, 2026). This part expands on §11 with full timeline, attacker tactics, defensive responses, and team contributions.

## Day 1 — April 20 (Mon) · WAN reconnaissance + autoblock crisis

Attacker activity: Team 8 launched a SYN-scan campaign from 172.31.0.67 between 09:21 and 14:01 PDT — 63,863 probe events captured in the OPNsense filter log. All dropped by Jason's WAN default-deny ruleset.

Defensive response: James returned at 14:01 to find autoblock had silently crashed overnight. Identified 172.31.0.67 via ARP + mDNS as kali (OpenClaw) (8). Manually pf-blocked, deployed autoblock v2, and patched a self-finding (FIND-003) where a 28-day-old orphan Python http.server was still listening on CD2:8888 (caught by Oscar's CD2 monitoring).

Day 1 evening crisis: by 17:00 the pf table was empty again. James + Jason traced root cause to OPNsense's update_tables.py cron rebuilding the table from config.xml every 60 seconds. After two architectural pivots, James (with Jason's input) settled on the fix at 22:30: change alias type from host to external, SSH-push the block list. Autoblock v4 went live at 22:36 PDT. Day 1 evening's three-finding arc (FIND-004 → 005 → 006) compressed a real-world blue-team learning curve into ~5 hours.

## Day 2 — April 21 (Tue) · Day 1 lessons applied; first autoblock save

Team 8 renumbered to 172.31.0.69 — 928 probes across 521 ports. Autoblock v4 caught it on cycle 1. Day 2 also closed web-app audit items A1–A4 (James — FIND-008 admin auth, 009 PayPal demo, 012 secrets, 013 Bark Bot) and resolved two pre-existing schema bugs (Oscar — FIND-010 pgcrypto, FIND-011 orders.status).

## Day 3 — April 22 (Wed) · Audit Day · Tier 3 SSH-ACL gap closed

Team 8 went silent for 24 hours. Jason used the quiet day to close FIND-014 — added 'firewall in name SSH-ACL' to eth4 + eth5 of both routers. 5 cross-zone SSH paths closed. Kali whitelist held 8/8.

## Day 4 — April 23 (Thu) · DMZ pivot · honeypot first blood · attacker concession

Most active day. Team 8 had pivoted into the DMZ at 10.0.1.67 the prior evening (FIND-015 bypass). Day 4 morning Team 8 spoofed MAC to 02:11:22:33:44:55, pivoted to 10.0.1.150, ran ZAP + FFUF, attempted AWS exfil. Defensive response (joint effort):

05:09 UTC — Jason closed FIND-015: pf rules extended to opt1 (DMZ) + lan interfaces

05:45 UTC — Jason closed FIND-016: DMZ→LAN allowlist + Roundcube lockdown + IP-range pre-block

06:35 UTC — Day 4 hardening (FIND-018) joint: James (UA filter + 5 honeypot files + Rick Roll + confession-bait login + watcher), Allegra (AD audit — zero Kerberoast/AS-REP targets), Oscar (DB cred audit — port 5432 closed, defaults rejected)

16:25 UTC — James deployed dmz_ip_watcher.sh (FIND-019) — replaces MAC watcher

17:11 UTC — James deployed Apache inverse-allowlist closing same-subnet bypass

Confirmed deception win: Team 8's ZAP scan flagged our /.git/config decoy as 'critical Git repo exposed'. AWS exfil attempt blocked. Attacker operator publicly conceded in DOGPARK Discord general chat.

## Day 5 — April 24 (Fri) · Honeypot live-fire validation

At ~07:09 UTC, Team 8's Qwen LLM posted ENV_EXTRACTION_COMPLETE telemetry to OCRT Discord, citing the fake credentials from our /.env honeypot as a successful extraction. Late Day 5 (17:39 UTC), Team 8 pivoted to fourth DMZ IP (10.0.1.125). Auto-caught by James's dmz_ip_watcher in <60s.

## Day 6 — April 25 (Sat) · ARP-spoof + first LAN appearance + customer ticket

Team 8 ran fifth DMZ pivot (10.0.1.76, new spoofed MAC), one ephemeral ARP-spoof packet on 10.0.1.100 (didn't persist), and first LAN appearance at 192.168.1.67. All auto-blocked.

Day 6 also surfaced one real customer issue — TKT-00008 PayPal checkout failing in browser. James root-caused as our Day 4 CSP hardening blocking the PayPal SDK; expanded CSP allowlist to *.paypal.com; customer back to good state same day. False-positive resolved: 6 honeypot HIT events from 10.0.1.200 (DB) traced to Oscar's legitimate Day-6 hardening work, not compromise.

## Day 7 — April 26 (Sun) · LAN→DMZ scan + watcher chain reaction (FIND-021)

Team 8 ran a full /24 scan from 192.168.1.10 (LAN) against 10.0.1.0/24 (DMZ) over 57 minutes — 2,464 filter-log events. OPNsense ARP-resolved each destination, populating cache with 252 stale entries.

07:27:01 UTC — James's dmz_ip_watcher cron fired, mass-blocked all 252 in single cycle, restarted autoblock. Telegram alert with 252 IPs in body silently failed (length-limit). Autoblock independently caught .10 via Suricata 19s later.

A second pivot, 192.168.1.101, ran a 16,495-hit FFUF burst — 16,265 (98.6%) crushed at James's Apache UA filter without generating any Suricata or filter-log signal — exposing a real detection blind spot.

21:00 UTC — James noticed pf table jump from 1 → 254 entries with no Telegram precedent. Forensic review identified the chain reaction. Audit confirmed .101 retrieved zero real data (9 × 200 responses: 2 honeypot + 7 public, 0 × 5xx, 0 cred submissions, 0 auth attempts). Two real defects identified for post-engagement remediation.

## Lessons Learned

### 1. Defense-in-depth is the whole game

Across 7 days, no single layer caught every attack. The same actor (Team 8) was caught by James's app-layer UA filter, Jason's pf default-deny, Allegra's AD lockout policy, and Oscar's DB host firewalld at different times. Removing any one layer would have allowed at least one attack to succeed.

### 2. Architectural fixes beat patches

Day 1 evening's three-finding arc went from "the table got cleared" (symptom) → "OPNsense's update_tables.py cron is wiping us" (root cause) → "change the alias type to external so OPNsense leaves us alone" (architectural alignment). The right fix was to stop fighting the platform.

### 3. Read the attacker's playbook

The DOGPARK red-team playbook is published. Reading it Day 3 evening let the team pre-deploy defenses against 10+ specific moves. Don't show up for the test without the study guide.

### 4. Honeypots punch above their weight

Two hours of work on Day 4 produced a signed self-confession from the attacker's LLM in their own Discord channel. Cost ~2 hours; defensive ROI substantial.

### 5. Silent alerts are worse than no alerts

The Day 7 chain reaction fired correctly — but the Telegram alert silently failed because the message body exceeded length limits. The team discovered the silent fail by accident 14 hours later. A defense that fires correctly but doesn't tell the operator is functionally invisible.

# Appendix A — 21-Finding Catalog

Each finding has a dedicated writeup at Pentest_Week/findings/NNN_*.md with full timeline + evidence. Owner column reflects the team member who led that finding's work.

## A.1 Findings Index

| # | Title | Severity | Status | Owner |
| --- | --- | --- | --- | --- |
| 001 | Team 8 SYN scan from 172.31.0.67 | Info | Resolved | Jason / James |
| 002 | Autoblock v2 deployed | Info | Resolved | James |
| 003 | CD2:8888 orphan http.server cleanup | Low | Resolved | Oscar |
| 004 | pf table reconcile gap patched | Medium | Resolved | James + Jason |
| 005 | Autoblock telegram storm root cause | Medium | Resolved | James |
| 006 | Autoblock v4 external-alias cutover | Medium → resolved | Resolved | James + Jason |
| 007 | Team 8 .67→.69 renumber autoblocked | Info | Resolved | James |
| 008 | A1 admin auth hardening | Medium → resolved | Resolved | James |
| 009 | A2 PayPal demo-bypass killed | Medium → resolved | Resolved | James |
| 010 | pgcrypto ABI mismatch workaround | High → resolved | Resolved | Oscar |
| 011 | orders.status CHECK constraint fix | High → resolved | Resolved | Oscar |
| 012 | A3 secrets out of source | Medium → resolved | Resolved | James |
| 013 | A4 Bark Bot prompt-injection guard | Medium → resolved | Resolved | James |
| 014 | A5 SSH-ACL local→in chain fix | Medium → resolved | Resolved | Jason |
| 015 | Autoblock pf scope WAN-only defect | High → resolved | Resolved | Jason + James |
| 016 | DMZ perimeter tightening | Medium → resolved | Resolved | Jason |
| 017 | WebServer Windows Firewall OFF | Medium → OPEN | DEFERRED | Jason |
| 018 | Playbook-driven Day 4 hardening | Medium → resolved | Resolved | All four |
| 019 | Day 4 DMZ pivot contained | Medium → resolved | Resolved | James + Jason |
| 020 | Days 5–6 third+fourth pivots + ARP-spoof | Medium → resolved | Resolved | James |
| 021 | Day 7 LAN→DMZ scan + watcher chain reaction | Medium → resolved | Resolved | James |

## A.2 Per-Finding Detail

### FIND-001  ·  Team 8 SYN scan from 172.31.0.67

Severity: Info    Status: Resolved    Owner: Jason / James

Day 1 — 63,863 probes blocked at WAN by Jason's default-deny. James added IP to autoblock_ip table at 14:31 PDT.

### FIND-002  ·  Autoblock v2 deployed

Severity: Info    Status: Resolved    Owner: James

Day 1 — autoblock v2 with dual detection paths deployed at 14:33 PDT.

### FIND-003  ·  CD2:8888 orphan http.server cleanup

Severity: Low    Status: Resolved    Owner: Oscar

Day 1 — 28-day-old Python http.server orphan; killed cleanly.

### FIND-004  ·  pf table reconcile gap patched

Severity: Medium    Status: Resolved    Owner: James + Jason

Day 1 — autoblock added IPs but they got cleared mid-day. Self-healing reconcile loop added.

### FIND-005  ·  Autoblock telegram storm root cause

Severity: Medium    Status: Resolved    Owner: James

Day 1 evening — root cause traced to OPNsense update_tables.py cron rebuilding pf from empty config.xml alias.

### FIND-006  ·  Autoblock v4 external-alias cutover

Severity: Medium → resolved    Status: Resolved    Owner: James + Jason

Day 1 22:36 PDT — alias type changed host → external; 100% pf enforcement; reconcile-noise eliminated.

### FIND-007  ·  Team 8 .67→.69 renumber autoblocked

Severity: Info    Status: Resolved    Owner: James

Day 2 — autoblock v4 caught 928 probes across 521 ports on cycle 1. First production save.

### FIND-008  ·  A1 admin auth hardening

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — bcrypt + lockout + cookie hardening; plaintext eliminated.

### FIND-009  ·  A2 PayPal demo-bypass killed

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — server-only PAYPAL_DEMO_MODE gate; client is_demo flag ignored + logged.

### FIND-010  ·  pgcrypto ABI mismatch workaround

Severity: High → resolved    Status: Resolved    Owner: Oscar

Day 2 — app-level workaround for unused customers.password_hash.

### FIND-011  ·  orders.status CHECK constraint fix

Severity: High → resolved    Status: Resolved    Owner: Oscar

Day 2 — schema/app mismatch resolved via :ord_status mapping.

### FIND-012  ·  A3 secrets out of source

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — 4 secrets moved to admin.env; 5 PHP files patched.

### FIND-013  ·  A4 Bark Bot prompt-injection guard

Severity: Medium → resolved    Status: Resolved    Owner: James

Day 2 — 4-layer defense: input sanitizer + delimited prompt + SECURITY RULES + output cap.

### FIND-014  ·  A5 SSH-ACL local→in chain fix

Severity: Medium → resolved    Status: Resolved    Owner: Jason

Day 3 08:42 UTC — added 'firewall in name SSH-ACL' to eth4 + eth5; 5 cross-zone SSH paths closed.

### FIND-015  ·  Autoblock pf scope WAN-only defect

Severity: High → resolved    Status: Resolved    Owner: Jason + James

Day 4 05:09 UTC — pf rules extended from WAN-only to opt1 (DMZ) + lan interfaces; 10h 15m bypass closed.

### FIND-016  ·  DMZ perimeter tightening

Severity: Medium → resolved    Status: Resolved    Owner: Jason

Day 4 05:45 UTC — DMZ→LAN allowlist + Roundcube path lockdown + IP-range pre-block.

### FIND-017  ·  WebServer Windows Firewall OFF

Severity: Medium → OPEN    Status: DEFERRED    Owner: Jason

Compensating controls held throughout engagement. Full remediation pending service inventory.

### FIND-018  ·  Playbook-driven Day 4 hardening

Severity: Medium → resolved    Status: Resolved    Owner: All four

Day 4 06:35 UTC — joint sweep: James (Apache UA filter + 5 honeypot files + Rick Roll + confession-bait login) + Allegra (AD audit) + Oscar (DB cred audit).

### FIND-019  ·  Day 4 DMZ pivot contained

Severity: Medium → resolved    Status: Resolved    Owner: James + Jason

Day 4 16:25 UTC — Team 8 spoofed MAC + pivoted to 10.0.1.150; James deployed dmz_ip_watcher.sh; inverse-allowlist closed same-subnet bypass.

### FIND-020  ·  Days 5–6 third+fourth pivots + ARP-spoof

Severity: Medium → resolved    Status: Resolved    Owner: James

All Team 8 DMZ pivots (.125, .76) auto-blocked <60s; ARP-spoof flickered then aged out.

### FIND-021  ·  Day 7 LAN→DMZ scan + watcher chain reaction

Severity: Medium → resolved    Status: Resolved    Owner: James

D7 — 192.168.1.10 ran /24 scan; OPNsense ARP cache filled with 252 entries; dmz_ip_watcher mass-blocked all 252; Telegram silent fail; .101 retrieved zero real data.

# Appendix B — Team Roles & Per-Member Contributions

Per-member contribution detail across the full project lifecycle (Sessions 1–22 + Pentest Week Days 1–7).

## James Ruggles — Web Application Security & IR Coordination

### Pre-engagement (Sessions 1–22)

XAMPP / Apache 2.4.58 / PHP 8.2.12 deployment on WebServer (10.0.1.100)

Rent a Dog website build — shopping cart, PayPal Sandbox, helpdesk, AI chatbot

Apache hardening — TraceEnable Off, ServerTokens Prod, security headers

Bark Bot AI integration with Cyberlab GPU API (dolphin3 model)

PDO migration — website queries live PostgreSQL DB

MailEnable Standard 10.56 deployment + 5 rentadog.local mailboxes

WebServer SID fix (Session 17) — sysprep + domain rejoin

Autoblock v2 → v3 → v4 IR pipeline architecture (FIND-002, 005, 006)

Suricata-digest cron + IR Watcher Telegram channel via OpenClaw CLI

### Pentest Week (Apr 20–26)

Day 1: identified Team 8 from 172.31.0.67 via mDNS; manually pf-blocked; deployed autoblock v2

Day 1 evening: led 3-finding architectural arc (FIND-004 → 005 → 006) ending in autoblock v4 cutover at 22:36 PDT

Day 2: closed web app A1–A4 audit items (FIND-008/009/012/013)

Day 4: deployed Apache UA filter + 5-decoy honeypot layer + Rick Roll + confession-bait login (FIND-018)

Day 4: deployed dmz_ip_watcher.sh — IP-based replacement for MAC watcher (FIND-019)

Day 4: deployed Apache inverse-allowlist on WebServer to close same-subnet bypass

Day 6: root-caused customer ticket TKT-00008 (CSP blocking PayPal SDK); resolved same day

Day 7: forensic review of mass-block chain reaction; identified silent Telegram fail and UA-block detection blind spot (FIND-021)

Daily IR coordination across all 7 days; tracker updates; Telegram channel ops

## Jason Cortez-Robles — Network & Firewall Architecture

### Pre-engagement

OPNsense firewall deployment (172.31.0.2) — three zones (WAN / DMZ / LAN)

Initial pf ruleset — default-deny, NAT 80/443 → WebServer

VyOS Router-WAN (172.31.0.1) and Router-LAN (192.168.2.2 / 192.168.1.1) deployment

Tier 3 SSH-ACL initial deployment (S19; refined in FIND-014)

Suricata 7.0.8 IPS mode deployment with 15 rulesets (34,353 sigs, S21c)

OPNsense bsnmpd + Zabbix integration

OPNsense root password dual-store remediation (S21d)

Network diagram (Team6_Network_Diagram.svg)

### Pentest Week

Day 1 evening: co-architected autoblock v4 alias type=external cutover with James (FIND-006)

Day 3: closed FIND-014 — added 'firewall in name SSH-ACL' to eth4 + eth5 of both routers

Day 4: closed FIND-015 — extended autoblock_ip pf rules from WAN-only to opt1 + lan

Day 4: closed FIND-016 — DMZ→LAN explicit allowlist + Roundcube lockdown

Day 7: identified root cause of OPNsense ARP cache flood populating dmz_ip_watcher's intruder list

Maintains FIND-017 (WebServer Windows Firewall) deferred remediation plan

## Oscar Ponce — Database & Linux Hardening

### Pre-engagement

DatabaseServer (10.0.1.200) deployment + RHEL 9 hardening

PostgreSQL 17 deployment + schema design (customers, orders, support_tickets)

PostgreSQL listen_addresses restriction; pg_hba.conf hardening

Tier 2 firewalld on DB and CD2 (S21) — source-restricted rich rules

Python automation suite — script1 backup, script2 health check, script3 login monitor, script4 AI workflow

ClientDesktop2 (192.168.1.51) RHEL deployment + SSSD domain join

DB password rotation to 30-char credential (S16)

### Pentest Week

Day 1: caught CD2:8888 orphan Python http.server (FIND-003); investigated /proc state and killed cleanly

Day 2: closed FIND-010 — pgcrypto ABI mismatch resolved via app-level workaround

Day 2: closed FIND-011 — orders.status CHECK constraint mismatch resolved

Day 4: ran DB cred audit (FIND-018 sub-task) — confirmed PostgreSQL rejects defaults, port 5432 closed to Kali

Day 6: DB hardening pass — firewall-cmd port management, SELinux httpd_can_network_connect_db, domain-join script verification

Maintains backup/restore evidence (DB_Restore_Test.docx)

## Allegra Ramirez — Identity, Account & Email Management

### Pre-engagement

AD/DNS (192.168.1.5) Windows Server 2025 deployment + nestlerteam6.local domain

Domain controller — 7 AD accounts

Domain policy: MinPasswordLength 14, complexity, lockout 5/30 min, history 10, max age 90d

LLMNR disabled (EnableMulticast=0)

NetBIOS over TCP/IP disabled on both NICs

LDAP signing enforcement (LDAPServerIntegrity=2)

RestrictAnonymous=2 — blocks null session enumeration

Account baseline cleanup (S20) — 6 unauthorized local accounts purged from CD2 + 1 from DB + 3 stale AD accounts deleted

Email account provisioning — 5 rentadog.local mailboxes; cross-network Thunderbird testing

### Pentest Week

Day 4: ran AD security audit (FIND-018 sub-task) — confirmed 0 Kerberoast targets, 0 AS-REP-roast targets, no unusual delegation, single Domain Admin

Confirmed AD lockout policy held — 0 successful AD authentications from any attacker IP across 7 days

Maintained AD Users sheet in Team6_Tracker.xlsx as canonical account record

Provided cred-pattern review for James's honeypot fake-credential design

## Cross-cutting collaborative work

Autoblock v4 architecture (FIND-006) — James (pipeline) + Jason (OPNsense alias type cutover)

pf scope extension (FIND-015) — Jason (rule changes) + James (autoblock state reload)

Day 4 hardening sweep (FIND-018) — James (UA filter + honeypot), Allegra (AD audit), Oscar (DB audit), Jason (firewall posture review)

Tier 1 baseline hardening (Sessions 18–19) — All four members across their respective subsystems

# Appendix C — Rubric → Deliverables Map

Maps every checkbox in the IST 4910 Task Assignment to the artifact(s) and team owner(s) that satisfy it. Status legend: ✓ delivered · ◐ partial / pending screenshot · ⏷ deferred.

## 1. Business Concept

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 1.1 | Define ≥3 goods | ✓ | James | Blueprint + pages/dogs.php |
| 1.2 | Define ≥3 services | ✓ | James | Blueprint + pages/services.php |

## 2. Project Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 2.1 | Gantt chart | ◐ | All | Slide 2 — pending screenshot |
| 2.2 | Network diagram | ✓ | Jason | Team6_Network_Diagram.svg (embedded §1.3) |
| 2.3 | CSET assessment | ◐ | All | Pending CSET tool export (§10.5 placeholder) |
| 2.4 | Kanban board | ✓ | All | Archive/Planning/Kanban_Tasks.md |

## 3. Account Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 3.1 | Configure Active Directory | ✓ | Allegra | §6.1; Reports/AD_DNS_Changes.docx |
| 3.2 | Join Windows machines | ✓ | James + Allegra | CD1 domain-joined |
| 3.3 | Join Linux machines | ✓ | Oscar + Allegra | CD2 SSSD-joined |
| 3.4 | Admin accounts | ✓ | Allegra | Tracker AD Users sheet |
| 3.5 | User accounts | ✓ | Allegra | Tracker AD Users sheet |
| 3.6 | Guest accounts | ✓ | Allegra | guest1 / guest2 (4910-01-TEAM6.docx) |

## 4. Web Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 4.1 | Deploy web server | ✓ | James | Apache 2.4.58 on 10.0.1.100; §7.1 |
| 4.2 | Shopping cart | ✓ | James | PayPal Sandbox checkout |
| 4.3 | Goods on website | ✓ | James | pages/dogs.php |
| 4.4 | Services on website | ✓ | James | pages/services.php |
| 4.5 | Help desk web page | ✓ | James | pages/helpdesk.php |

## 5. Database Management

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 5.1 | Deploy database server | ✓ | Oscar | PostgreSQL 17 on 10.0.1.200; §7.4 |
| 5.2 | Design schema | ✓ | Oscar | Archive/schema_for_oscar.md |
| 5.3 | Demonstrate queries | ✓ | Oscar + James | Live PDO queries |

## 6. Email

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 6.1 | Deploy email server | ✓ | James + Allegra | MailEnable 10.56 on WebServer; §7.3 |
| 6.2 | Provision user mailboxes | ✓ | Allegra | 5 mailboxes; cross-network tested |
| 6.3 | Test internal email | ✓ | Allegra | Verified Session 13 |

## 7. AI Infrastructure

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 7.1 | Deploy chatbot on website | ✓ | James | Bark Bot widget; §7.2 |
| 7.2 | Integrate Cyberlab GPU API | ✓ | James | dolphin3:latest |
| 7.3 | Agentic workflow | ✓ | James | barkbot_process.php |
| 7.4 | Document workflow | ✓ | James | BarkBot_Report.docx |

## 8. Workstations

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 8.1 | Configure Windows workstation | ✓ | James + Allegra | CD1 |
| 8.2 | Configure RHEL workstation | ✓ | Oscar | CD2 |
| 8.3 | Test authentication | ✓ | Allegra | Both clients |
| 8.4 | Test email access | ✓ | Allegra | Both clients verified |
| 8.5 | Test web/service access | ✓ | All | rentadog.local + helpdesk verified |
| 8.6 | Install applications | ✓ | All | Per-VM list in Tracker.xlsx |

## 9. Analytics

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 9.1 | Network monitoring | ✓ | Jason | Suricata 7.0.8 (34,353 sigs); §5.3 |
| 9.2 | Device monitoring | ✓ | Oscar | Zabbix 7.0.25; §8.1 |
| 9.3 | Dashboard | ✓ | Oscar | Zabbix web dashboard |

## 10. Backup & Recovery

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 10.1 | Configure DB backups | ✓ | Oscar | script1 daily 2AM; §9 |
| 10.2 | Test DB restore | ✓ | Oscar | DB_Restore_Test.docx |

## 11. Network Documentation

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 11.1 | Master ref doc | ✓ | All | This document |
| 11.2 | Document configurations | ✓ | All | Team6_Changes_Summary.docx + 25 Reports/ |
| 11.3 | Document credentials | ✓ | All | Tracker.xlsx |
| 11.4 | Software inventory | ✓ | All | §4.2 |
| 11.5 | Service configs | ✓ | All | Per-service Reports/ |

## 12. Vulnerability Assessment

| # | Task | Status | Owner(s) | Evidence |
| --- | --- | --- | --- | --- |
| 12.1 | Run vulnerability scan | ✓ | All | Vuln_Assessment.docx + Pentest_Week findings |
| 12.2 | CSET compliance | ◐ | All | Pending — §10.5 placeholder |
| 12.3 | Remediation plan | ✓ | All | §11.8 + findings/008…014; FIND-021 §9 follow-ups |