Team Roles & Contributions

IST 4910 Team 6 · Spring 2026

──────────────────────────────

James Ruggles  ·  Jason Cortez-Robles  ·  Oscar Ponce  ·  Allegra Ramirez

Per-member contribution detail across the full project lifecycle (Sessions 1–22 + Pentest Week Days 1–7). Provides the grader with an equitable record of work distribution.

# Summary table

| Member | Domain | Subsystem(s) |
| --- | --- | --- |
| James Ruggles | Web Application Security & IR Coordination | WebServer · Apache · Bark Bot · honeypot layer · autoblock v4 · IR ops |
| Jason Cortez-Robles | Network & Firewall Architecture | OPNsense · VyOS · Suricata · pf rules · network diagram |
| Oscar Ponce | Database & Linux Hardening | DatabaseServer · PostgreSQL · firewalld · Python automation suite · CD2 |
| Allegra Ramirez | Identity, Account & Email Management | AD/DNS · domain policy · account baseline · LDAP · email server provisioning |

# James Ruggles — Web Application Security & IR Coordination

## Pre-engagement (Sessions 1–22)

XAMPP / Apache 2.4.58 / PHP 8.2.12 deployment on WebServer (10.0.1.100)

Rent a Dog website build — shopping cart, PayPal Sandbox, helpdesk, AI chatbot

Apache hardening — TraceEnable Off, ServerTokens Prod, security headers

Bark Bot AI integration with Cyberlab GPU API (dolphin3 model)

PDO migration — website queries live PostgreSQL DB

MailEnable Standard 10.56 deployment + 5 rentadog.local mailboxes

WebServer SID fix (Session 17) — sysprep + domain rejoin

WebServer Administrator password rotation (S16) and admin panel hardening

Autoblock v2 → v3 → v4 IR pipeline architecture (FIND-002, 005, 006)

Suricata-digest cron + IR Watcher Telegram channel via OpenClaw CLI

## Pentest Week (Apr 20–26)

Day 1: identified Team 8 from 172.31.0.67 via mDNS; manually pf-blocked; deployed autoblock v2

Day 1 evening: led 3-finding architectural arc (FIND-004 → 005 → 006) ending in autoblock v4 cutover at 22:36 PDT

Day 2: closed web app A1–A4 audit items (FIND-008 admin auth, 009 PayPal demo, 012 secrets, 013 Bark Bot)

Day 4: deployed Apache UA filter (25+ scanner UAs); deployed 5-decoy honeypot layer + Rick Roll panel + confession-bait login (FIND-018)

Day 4: deployed dmz_ip_watcher.sh — IP-based replacement for MAC watcher (FIND-019)

Day 4: deployed Apache inverse-allowlist on WebServer to close same-subnet bypass

Day 6: root-caused customer ticket TKT-00008 (CSP blocking PayPal SDK); resolved same day

Day 7: forensic review of mass-block chain reaction; identified silent Telegram fail and UA-block detection blind spot (FIND-021)

Daily IR coordination across all 7 days; tracker updates; Telegram channel ops

# Jason Cortez-Robles — Network & Firewall Architecture

## Pre-engagement

OPNsense firewall deployment (172.31.0.2) — three zones (WAN / DMZ / LAN)

Initial pf ruleset — default-deny, NAT 80/443 → WebServer

VyOS Router-WAN (172.31.0.1) and Router-LAN (192.168.2.2 / 192.168.1.1) deployment

Tier 3 SSH-ACL initial deployment (S19; refined in FIND-014)

Suricata 7.0.8 IPS mode deployment with 15 ET Open + abuse.ch rulesets (34,353 sigs, S21c)

OPNsense bsnmpd + Zabbix integration

OPNsense root password dual-store remediation (S21d)

Network diagram (Team6_Network_Diagram.svg)

## Pentest Week

Day 1 evening: co-architected autoblock v4 alias type=external cutover with James (FIND-006)

Day 3: closed FIND-014 — added 'firewall in name SSH-ACL' to eth4 + eth5 of both routers; 5 cross-zone SSH paths closed

Day 4: closed FIND-015 — extended autoblock_ip pf rules from WAN-only to opt1 (DMZ) + lan interfaces

Day 4: closed FIND-016 — DMZ→LAN explicit allowlist + Roundcube path lockdown + 10.0.1.64/28 pre-block

Day 4: extended pf rules with new DMZ rule d45bb090bab3045c406abd997ed504b4 firing on attacker probes

Day 7: identified root cause of OPNsense ARP cache flood populating dmz_ip_watcher's intruder list

Maintains FIND-017 (WebServer Windows Firewall) deferred remediation plan

# Oscar Ponce — Database & Linux Hardening

## Pre-engagement

DatabaseServer (10.0.1.200) deployment + RHEL 9 hardening

PostgreSQL 17 deployment + schema design (customers, orders, support_tickets)

PostgreSQL listen_addresses restriction; pg_hba.conf hardening

Tier 2 firewalld on DB and CD2 (S21) — source-restricted rich rules; SSH from Kali only

Python automation suite — script1 backup (daily 2AM), script2 health check, script3 login monitor, script4 AI workflow

ClientDesktop2 (192.168.1.51) RHEL deployment + SSSD domain join

DB password rotation to 30-char credential (S16)

DB sudo TTY requirement workaround documented

## Pentest Week

Day 1: caught CD2:8888 orphan Python http.server (FIND-003); investigated /proc state and killed cleanly

Day 2: closed FIND-010 — pgcrypto ABI mismatch resolved via app-level workaround

Day 2: closed FIND-011 — orders.status CHECK constraint mismatch resolved via :ord_status mapping

Day 4: ran DB cred audit (FIND-018 sub-task) — confirmed PostgreSQL rejects defaults, port 5432 closed to Kali, no MySQL surface, no roastable creds

Day 6: DB hardening pass — firewall-cmd port management, SELinux httpd_can_network_connect_db on, domain-join script verification

Maintains backup/restore evidence (DB_Restore_Test.docx)

# Allegra Ramirez — Identity, Account & Email Management

## Pre-engagement

AD/DNS (192.168.1.5) Windows Server 2025 deployment + nestlerteam6.local domain

Domain controller — 7 AD accounts (Administrator, james, allegra, oscar, jason, guest1, guest2)

Domain policy: MinPasswordLength raised 8 → 14, complexity on, lockout 5 attempts / 30 min, password history 10, max age 90d

LLMNR disabled (EnableMulticast=0) on AD/DNS

NetBIOS over TCP/IP disabled on both NICs (NetbiosOptions=2)

LDAP signing enforcement (LDAPServerIntegrity=2) — full enforcement at next DC reboot

RestrictAnonymous=2 — blocks null session enumeration

Account baseline cleanup (S20) — 6 unauthorized local accounts purged from CD2 + 1 from DB + 3 stale AD accounts deleted

Email account provisioning — 5 rentadog.local mailboxes; cross-network Thunderbird testing

## Pentest Week

Day 4: ran AD security audit (FIND-018 sub-task) — confirmed 0 Kerberoast targets (only krbtgt, disabled), 0 AS-REP-roast targets, no unusual delegation, single Domain Admin

Confirmed AD lockout policy (5/30) held — 0 successful AD authentications from any attacker IP across 7 days

Maintained AD Users sheet in Team6_Tracker.xlsx as canonical account record

Provided cred-pattern review for James's honeypot fake-credential design (used naming patterns consistent with our real account format so the bait was believable)

# Cross-cutting collaborative work

Items where multiple team members contributed materially:

Autoblock v4 architecture (FIND-006) — James (pipeline) + Jason (OPNsense alias type cutover)

pf scope extension (FIND-015) — Jason (rule changes) + James (autoblock state reload)

Day 4 hardening sweep (FIND-018) — James (UA filter + honeypot), Allegra (AD audit), Oscar (DB audit), Jason (firewall posture review)

Tier 1 baseline hardening (Sessions 18–19) — All four members across their respective subsystems

Pentest Week IR — daily check-ins across all four members; James as IR coordinator